# Fake News & Misinformation Detector — Project Details

Evidence-grounded, explainable 5-class news verification (NLP semester project)

Version 2.1 — 27 August 2026

Table of Contents

# 1. Title Block

| Field | Value |
| --- | --- |
| Project title | Fake News & Misinformation Detector: an evidence-grounded, explainable news verification system |
| Department | Department of CSE (AI/ML), KIET Group of Institutions, Ghaziabad |
| Programme / course | B.Tech — Semester Project (NLP / Machine Learning) |
| Semester / year | Odd semester, August–December 2026 |
| Team members | Navishka Sharma <roll no.>, Naitik Kukreja <roll no.>, Naveen <roll no.>, Prateek Srivastava <roll no.>, Nikhil <roll no.> |
| Project guide | <Guide name, designation> |
| Document version | v2.1 — 27 Aug 2026 (consistency pass against the MSE1/MSE2/ESE milestone docs: Makefile aliases, ESE window, DistilBERT grid, artefact names, non-English rule). v2.0 restructured; supersedes “Trimmed Semester-Project Scope” v1. |
| Repository | /home/nikhil/Desktop/nlp (local); GitHub remote <to be added> |

# 2. Executive Summary

What it is. A locally runnable web application that accepts a news headline, full article, or URL, extracts the important claims, retrieves evidence from reliable online sources (and an offline fact-check index when no internet is available), determines whether each piece of evidence supports, refutes, or is neutral toward the claim, checks dates and context (is old news being passed off as new?), and produces one of five verdicts — REAL, FAKE, PARTIALLY TRUE, MISLEADING, UNVERIFIABLE — with a confidence score, the evidence and sources (with dates) behind it, and a plain-language explanation.

What it is NOT. It is not a truth oracle, not a video/image forensics tool, not a multilingual platform, not a social-media crawler, and not a plain “fake/real” text classifier. When evidence is insufficient the system says UNVERIFIABLE rather than guessing. It never manufactures evidence, sources, quotes, or dates.

Pipeline in one paragraph. Input → content + publication-date extraction (trafilatura, htmldate) → text preprocessing → claim identification (spaCy sentence split + claim-worthiness scoring) → evidence retrieval (DuckDuckGo search, Wikipedia API, Google Fact Check Tools API, offline FAISS index of LIAR + PolitiFact statements) → stance detection per (claim, evidence) pair with an NLI cross-encoder → temporal/context check → rule-based verdict fusion (evidence decides the verdict; a fine-tuned DistilBERT content classifier only adjusts confidence and breaks ties) → explanation (LIME token highlights + evidence-linked template text + explicit uncertainty statement) → FastAPI backend → HTML/JS front-end, shipped as a Docker image and deployed on Hugging Face Spaces (free tier).

# 3. Problem Statement & Motivation

Problem statement. Given a news item (headline, article text or URL), automatically determine — with evidence, dates and a human-readable explanation — whether its central claims are real, fake, partially true, misleading, or unverifiable, using only free tools and hardware available to students.

Why it matters — evidence from the real world

- False news spreads faster and farther than true news: in a study of ~126,000 story cascades on Twitter, falsehoods were 70% more likely to be retweeted and reached 1,500 people about six times faster than the truth (Vosoughi, Roy & Aral, Science, 2018).

- The World Economic Forum’s Global Risks Report 2024 ranked misinformation and disinformation as the #1 global risk over the next two years, ahead of extreme weather and conflict.

- Health misinformation has a body count: a 2020 study of the COVID-19 “infodemic” documented at least 800 deaths and ~5,800 hospitalisations linked to a single rumour (that drinking concentrated alcohol/methanol cures the virus) in the first three months of 2020 (Islam et al., Am. J. Trop. Med. Hyg., 2020).

- In India, WhatsApp-forwarded child-kidnapping rumours were linked to a wave of mob lynchings in 2018: BBC News (18 Jul 2018) counted at least 17 people killed across India between April and July 2018, Al Jazeera (17 Jul 2018) reported “more than two dozen”, and IndiaSpend’s tracker counted 33 deaths in 69 child-lifting-rumour attacks between Jan 2017 and Jul 2018 (verified 28 Aug 2026; the paper quotes the conservative BBC figure — see docs/problem_identification.md). Indian fact-checkers (AltNews, BOOM, Factly, PIB Fact Check) repeatedly debunk old flood/riot/accident footage re-circulated as “breaking” news during new events — exactly the “old news as new” pattern this project targets.

Gap in existing tools. Manual fact-checkers are accurate but slow and cannot cover every viral item. Most academic “fake news detectors” are binary text classifiers that learn writing style (and dataset artefacts) rather than checking facts, so they cannot say why an item is false, cannot handle partially true or out-of-context items, and cannot admit “I don’t know”. This project closes that gap at college-project scale.

# 4. Objectives

| # | Objective | Measurable target |
| --- | --- | --- |
| O1 | Build a content classifier for fake vs. real news articles. | Macro-F1 ≥ 0.95 on WELFake held-out test; report cross-dataset F1 (WELFake→ISOT) honestly. |
| O2 | Identify check-worthy claims in an article. | Top-3 claims judged relevant by annotators in ≥ 80% of 50 sampled articles. |
| O3 | Retrieve evidence from free sources with an offline fallback. | ≥ 1 evidence passage for ≥ 85% of Live Claims Set items online; offline index answers in < 2 s. |
| O4 | Detect stance of evidence toward a claim. | Accuracy ≥ 85% (3-way) on a FEVER dev subset with gold evidence. |
| O5 | Detect “old news presented as new”. | Correct flag on ≥ 80% of a 30-item hand-built temporal test set. |
| O6 | Produce a 5-class verdict with confidence and explanation. | Macro-F1 ≥ 0.55 on the ~100-item Live Claims Set (5 classes); UNVERIFIABLE precision ≥ 0.7. |
| O7 | Deliver a usable web app, containerised and deployed on a free tier. | Docker image builds; public HF Space URL responds; median latency ≤ 15 s online, ≤ 5 s offline. |
| O8 | Write and communicate an IEEE-format research paper. | Turnitin similarity < 10%; submission receipt from a conference/arXiv before ESE. |

# 5. Scope

## 5.1 In scope

- Inputs: English headline, English article text, or a public news URL.

- Content extraction, publication-date extraction, preprocessing.

- Claim identification and ranking.

- Evidence retrieval (online: DuckDuckGo, Wikipedia, Google Fact Check Tools; offline: local FAISS fact-check index).

- Stance detection (NLI) per claim–evidence pair.

- Temporal check (article date vs. evidence/event dates) and obvious out-of-context detection (entity/date mismatch).

- Rule-based fusion into REAL / FAKE / PARTIALLY TRUE / MISLEADING / UNVERIFIABLE + confidence.

- Explainable output: highlighted claims, LIME token importance, evidence list with sources and dates, plain-language explanation, explicit uncertainty statement.

- Web UI + REST API, Docker image, free-tier deployment, evaluation report, IEEE paper.

## 5.2 Out of scope (carried over and refined from v1)

| Removed feature | Reason |
| --- | --- |
| Video manipulation / deepfake detection | Separate, compute-heavy research problem. |
| Image forensics (edited/manipulated images) | Separate advanced problem; only OCR-free text input is supported. Screenshot OCR is a stretch goal only. |
| Large-scale multilingual support | English only. Hindi/Hinglish is a stretch goal via translation, not core. |
| Platform-specific crawlers (Instagram, TV, Twitter/X, WhatsApp) | Users paste text/URL; no scraping of walled platforms (ToS, keys, brittleness). |
| Full story-history reconstruction | Only the dates that matter for the “old vs. new” decision are checked. |
| Automatic reverse-search of the original source of every image/video | Future enhancement. |
| Absolute guarantees of truth | The system gives evidence-based conclusions with stated uncertainty. |
| Paid APIs / cloud GPUs / large LLMs (GPT-class) | Must run on a student laptop with free services. A local small LLM (Ollama) may paraphrase explanations as a stretch goal but is never on the critical path. |
| User accounts, history, moderation dashboards | Not needed for the evaluation criteria. |

# 6. Target Users & User Stories

Primary users: general news consumers (students, family members) who receive news via Instagram, WhatsApp, websites and TV and want a quick, understandable second opinion. Secondary users: examiners/viva panel, and the team itself (as a research testbed).

| ID | As a… | I want to… | So that… | Acceptance criterion |
| --- | --- | --- | --- | --- |
| US-1 | News reader | paste a headline and get a verdict with reasons | I can decide whether to share it | Verdict + ≥ 1 evidence item or an explicit “no evidence found” within 15 s |
| US-2 | News reader | paste a URL | I don’t have to copy the article | Article title, text and date are extracted and shown |
| US-3 | News reader | see which sentences drove the verdict | I can judge the reasoning myself | Claims are highlighted; each has its own stance summary |
| US-4 | News reader | be told when a “breaking” story is actually old | I don’t panic over recycled news | Temporal warning with both dates shown |
| US-5 | Sceptical reader | see sources and dates for every piece of evidence | I can verify it myself | Every evidence card has source name, URL, date, and stance |
| US-6 | Examiner | run the system with no internet | the demo cannot fail on college Wi-Fi | MODE=offline returns verdicts from the local index |
| US-7 | Examiner | reproduce the reported numbers | I can trust the results | make eval regenerates every table/figure in the report |

# 7. Requirements

## 7.1 Functional requirements

| ID | Requirement |
| --- | --- |
| FR-1 | Accept input as headline text, article text, or URL via UI and POST /analyze. |
| FR-2 | For URLs, extract main article text, title and publication date; fail gracefully with an error message if extraction fails. |
| FR-3 | Preprocess text (normalisation, sentence segmentation, de-boilerplating) without altering claim meaning. |
| FR-4 | Identify and rank check-worthy claims; expose the top-k (k = 5 default) with scores. |
| FR-5 | Retrieve evidence passages for each top claim from online sources; fall back to (or combine with) the offline index. |
| FR-6 | Label each (claim, evidence) pair as SUPPORTS / REFUTES / NEUTRAL with a probability. |
| FR-7 | Extract publication and mentioned dates from input and evidence; flag “old news presented as new” and obvious entity/date mismatches. |
| FR-8 | Fuse signals into exactly one of the five verdicts with a 0–1 confidence using the documented rules. |
| FR-9 | Return an explanation containing: verdict reason, key claims, per-claim evidence (source, date, stance, snippet, URL), token-level highlights for the content classifier, and an uncertainty statement. |
| FR-10 | Provide a classifier-only endpoint (POST /classify) for evaluation and ablation. |
| FR-11 | Provide GET /health and GET /config (mode, model versions, source list). |
| FR-12 | Log every request (input hash, verdict, latency) locally for the evaluation report. |
| FR-13 | Detect the input language with a simple check (e.g. langdetect); non-English input returns UNVERIFIABLE with the message “English-only in this version” and no evidence search is attempted. |

## 7.2 Non-functional requirements

| ID | Requirement | Target |
| --- | --- | --- |
| NFR-1 | Latency | Median ≤ 15 s per online request (search-bound), ≤ 5 s offline on CPU; classifier-only ≤ 1 s. |
| NFR-2 | Offline fallback | Full pipeline produces a verdict with MODE=offline using only local models and the FAISS index. |
| NFR-3 | No fabricated evidence | Every evidence item shown must be traceable to a retrieved document/URL or an offline index record ID. No generative model may produce evidence text. |
| NFR-4 | Explainability | Every verdict includes the rule that fired, the evidence used, and the confidence breakdown. |
| NFR-5 | Reproducibility | Fixed random seeds; requirements.txt pinned; make data, make train, make eval regenerate all artefacts; dataset versions/URLs recorded. |
| NFR-6 | Hardware | Training fits an RTX 2050/3050-class 4 GB laptop GPU (fp16) or a CPU-only laptop via the subset path; inference runs on CPU with ≤ 4 GB RAM. |
| NFR-7 | Cost | Zero paid services. API keys only for free tiers (Google Fact Check Tools). |
| NFR-8 | Robustness | Any external source failing (timeout, rate limit) degrades to the remaining sources, never to a crash. |
| NFR-9 | Privacy | No user input leaves the machine except search queries derived from claims; nothing is stored beyond local logs. |
| NFR-10 | Portability | Runs from docker compose up on Linux/Windows/macOS; deployable to Hugging Face Spaces (Docker SDK). |

# 8. Output Classification Scheme

| Class | Precise definition | Example |
| --- | --- | --- |
| REAL | The main claim(s) are supported by reliable evidence, with no temporal/context inconsistency. | “ISRO’s Chandrayaan-3 landed near the lunar south pole on 23 Aug 2023.” → supported by ISRO, Reuters, Wikipedia. |
| FAKE | Reliable evidence (especially fact-checkers) refutes the main claim, or the claim is shown to be fabricated. | “WHO declared that 5G towers spread COVID-19.” → refuted by WHO and multiple fact-checkers. |
| PARTIALLY TRUE | Some important claims are supported while other important claims are refuted, or a true core is accompanied by materially wrong details (numbers, names, dates). | “India’s population overtook China’s in 2023, reaching 2 billion.” → first part supported, the figure is wrong (~1.43 bn). |
| MISLEADING | Claims are individually supportable but presented in a wrong context: old events presented as current, a real quote/statistic attached to the wrong event/place, or a headline that the article body contradicts. | A 2018 Kerala-flood video shared in 2026 with “BREAKING: Kerala under water today”. |
| UNVERIFIABLE | No reliable evidence found, or evidence is neutral/contradictory with low weight; the system cannot reach a trustworthy conclusion. | “A local shop in Ghaziabad sold 500 phones in one hour.” → no coverage in any indexed source. |

UNVERIFIABLE is a first-class, expected output — for hyper-local, very recent, or opinion-like inputs it is the correct answer.

# 9. System Architecture

## 9.1 Component diagram (Mermaid)

flowchart TD
    UI[Web UI - HTML/CSS/JS] -->|POST /analyze| API[FastAPI backend]
    API --> ING[Ingest: trafilatura / newspaper3k + htmldate]
    ING --> PRE[Preprocess: clean, sentence split - spaCy]
    PRE --> CLS[Content classifier: DistilBERT fine-tuned - TF-IDF baselines]
    PRE --> CLM[Claim identification: heuristics + ClaimBuster classifier]
    CLM --> EVR[Evidence retrieval]
    EVR --> DDG[ddgs DuckDuckGo]
    EVR --> WIKI[Wikipedia API]
    EVR --> GFC[Google Fact Check Tools API]
    EVR --> OFF[Offline FAISS index: LIAR + PolitiFact - MiniLM embeddings]
    DDG & WIKI & GFC & OFF --> STA[Stance detection: nli-deberta-v3-small]
    STA --> TMP[Temporal / context check: htmldate + dateparser]
    CLS --> FUS[Verdict fusion: rules + confidence]
    TMP --> FUS
    STA --> FUS
    FUS --> EXP[Explanation: LIME + evidence templates]
    EXP --> API
    API --> UI

## 9.2 Text diagram

+-----------+   +----------+   +------------+   +-----------------+
| Web UI    |-->| FastAPI  |-->| Ingest     |-->| Preprocess      |
| (HTML/JS) |<--| /analyze |   | text/URL + |   | clean + spaCy   |
+-----------+   +----------+   | pub date   |   | sentences       |
                                +------------+   +--------+--------+
                                                          |
                     +------------------------------------+-------------------+
                     |                                                        |
            +--------v--------+                                    +----------v---------+
            | Claim identifier|                                    | Content classifier |
            | (heuristics +   |                                    | DistilBERT (+LIME) |
            |  ClaimBuster)   |                                    +----------+---------+
            +--------+--------+                                               |
                     | top-k claims                                           |
            +--------v--------------------------------------+                 |
            | Evidence retrieval                            |                 |
            | online: ddgs | Wikipedia | Google Fact Check  |                 |
            | offline: FAISS (LIAR + PolitiFact, MiniLM)    |                 |
            +--------+--------------------------------------+                 |
                     | (claim, evidence, source, date) tuples                 |
            +--------v--------+      +--------------------+                   |
            | Stance (NLI)    |----->| Temporal / context |                   |
            | deberta-v3-small|      | check              |                   |
            +--------+--------+      +---------+----------+                   |
                     |                         |                              |
            +--------v-------------------------v------------------------------v---+
            | Verdict fusion (rules) -> 5-class label + confidence                |
            +--------------------------------+------------------------------------+
                                             |
            +--------------------------------v------------------------------------+
            | Explanation: rule fired, claims, evidence cards, LIME highlights,    |
            | uncertainty statement  -> JSON -> UI                                |
            +---------------------------------------------------------------------+

## 9.3 Component table

Owners follow the proposed role split in §23 (adjust as agreed by the team).

| Module (src/…) | Responsibility | Tech | Owner (proposed) |
| --- | --- | --- | --- |
| ingest | URL → title, text, publication date; text passthrough | trafilatura, newspaper3k fallback, htmldate, requests | Prateek Srivastava (Backend/API/Deployment) |
| preprocess | Cleaning, boilerplate removal, sentence split, artefact removal for training data | spaCy en_core_web_sm, regex, pandas | Navishka Sharma (Data & EDA) |
| models | TF-IDF baselines, Bi-LSTM (optional), DistilBERT fine-tune, LIAR fine-grained head | scikit-learn, PyTorch, transformers, datasets | Naitik Kukreja (Modelling) |
| claims | Claim-worthiness scoring and ranking | spaCy NER/POS heuristics, optional LR on ClaimBuster | Naveen (Claim/Evidence/Stance) |
| evidence | Query building, online search, Wikipedia, Google Fact Check, offline FAISS index, source reliability | ddgs, wikipedia-api/REST, Google Fact Check Tools API, sentence-transformers, faiss-cpu | Naveen (Claim/Evidence/Stance) |
| stance | NLI stance per (claim, evidence) | cross-encoder/nli-deberta-v3-small | Naveen (Claim/Evidence/Stance) |
| temporal | Date extraction and old-news/out-of-context flags | htmldate, dateparser, spaCy DATE/GPE entities | Navishka Sharma (Data & EDA) |
| fusion | Decision rules and confidence | pure Python, YAML config | Prateek Srivastava (Backend/API/Deployment) with Naveen |
| explain | LIME highlights, template explanations, uncertainty text | lime, shap (optional), Jinja2 templates | Nikhil (UI/XAI/Paper) |
| api | REST endpoints, request logging | FastAPI, uvicorn, pydantic | Prateek Srivastava (Backend/API/Deployment) |
| app/ | Front-end | HTML/CSS/vanilla JS (Streamlit fallback) | Nikhil (UI/XAI/Paper) |
| docker/ | Dockerfile, compose, HF Space config | Docker | Prateek Srivastava (Backend/API/Deployment) |

# 10. Datasets

| # | Dataset | Size | Labels | Source | License / access | Role |
| --- | --- | --- | --- | --- | --- | --- |
| D1 | WELFake (Verma et al., 2021) | 72,134 articles (35,028 real / 37,106 fake); title + text | CSV column label: 0 = real, 1 = fake (the Zenodo/Kaggle blurb says the opposite, but the file’s 35,028 label-0 rows are the Reuters-style real articles — verified 2026-08-28, see data/README.md) | Zenodo record 4561253 (WELFake_Dataset.csv, fetched by make download via the Zenodo API — no Kaggle login needed); Kaggle mirror saurabhshahane/fake-news-classification | Free download; CC BY 4.0 on Zenodo (verified 28 Aug 2026 via the Zenodo API record, license.id = cc-by-4.0; the Kaggle mirror shows no separate licence) | Primary article-level train/val/test for the content classifier. Contains ISOT: WELFake = Kaggle + McIntire + Reuters/ISOT + BuzzFeed Political, and ≈ 99.6 % of the processed ISOT articles occur verbatim in processed WELFake (MSE1 finding, docs/eda_summary.md, docs/model_identification.md §4.2) |
| D2 | ISOT Fake News (Ahmed, Traore & Saad, 2017) | 44,898 articles (21,417 true from Reuters / 23,481 fake) | True / Fake | University of Victoria ISOT lab page (direct zip News-_dataset.zip, fetched by make download); Kaggle mirror clmentbisaillon/fake-and-real-news-dataset as manual fallback | Free for research (cite Ahmed et al.) | Secondary; artefact/leakage study (raw vs. processed); cross-dataset generalisation only against the hash-join-defined WELFake∖ISOT subset (≈ 23.3k rows) — plain “train WELFake → test ISOT” is in-domain because ISOT ⊂ WELFake |
| D3 | LIAR (Wang, 2017) | 12,836 short PolitiFact statements; train 10,269 / val 1,284 / test 1,283; speaker metadata | pants-fire, false, barely-true, half-true, mostly-true, true | https://www.cs.ucsb.edu/~william/data/liar_dataset.zip; HF liar | Free for research | Fine-grained/partial-truth modelling; offline fact-check index |
| D4 | FEVER (Thorne et al., 2018) | 185,445 claims with Wikipedia evidence; we sample 20–30k | SUPPORTS / REFUTES / NOT ENOUGH INFO | https://fever.ai/dataset/fever.html; HF fever (v1.0) | CC BY-SA 3.0 | Evaluate (and optionally fine-tune) the stance/NLI model |
| D5 | FakeNewsNet — PolitiFact subset (Shu et al., 2018) | ~1,056 news items (432 fake / 624 real) with titles, PolitiFact labels | fake / real | GitHub KaiDMML/FakeNewsNet (CSV with titles/URLs) | Free; full content requires crawling (we use titles only) | Adds to the offline fact-check index |
| D6 | ClaimBuster (Arslan et al., 2020) | 23,533 debate sentences | CFS (check-worthy factual), UFS, NFS | Zenodo record 3609356 | CC BY 4.0 (verified 28 Aug 2026 via the Zenodo record; 23,533 sentences confirmed) | Optional trainer for the claim-worthiness classifier |
| D7 | Live Claims Set (ours) | ~100 recent claims (Aug–Nov 2026) | 5-class (our scheme) | Hand-labelled from PolitiFact, Snopes, AltNews, BOOM | Created by team; released with the repo | End-to-end evaluation of the full pipeline |

Loading note. The Hugging Face Hub liar and fever datasets are script-based loaders, which datasets>=3 no longer executes, so load_dataset("liar") / load_dataset("fever", "v1.0") may fail. Primary sources are therefore the direct UCSB LIAR zip (liar_dataset.zip, TSV) and the fever.ai JSONL files (train.jsonl, shared_task_dev.jsonl), downloaded into data/raw/ and parsed with pandas; the HF Hub entries are convenience mirrors only.

## 10.1 Label mapping: LIAR (6) → project scheme (5)

| LIAR label | Project class | Rationale |
| --- | --- | --- |
| true | REAL | Fully accurate. |
| mostly-true | REAL | Accurate with minor clarifications; PolitiFact treats it as essentially true. |
| half-true | PARTIALLY TRUE | Accurate but leaves out important details / mixed. |
| barely-true | MISLEADING | Contains an element of truth but ignores critical facts (PolitiFact’s own definition). |
| false | FAKE | Not accurate. |
| pants-fire | FAKE | Not accurate and ridiculous. |
| (none) | UNVERIFIABLE | LIAR has no such label; it arises only from retrieval failure at run time. |

For training a fine-grained classifier we additionally use a 3-way collapse (TRUE = true + mostly-true; MIXED = half-true + barely-true; FALSE = false + pants-fire), because 6-way LIAR accuracy is known to be low (~27% text-only in Wang, 2017) and the 3-way head is what fusion consumes.

## 10.2 Label mapping: FEVER → stance

| FEVER label | Stance label | NLI model output |
| --- | --- | --- |
| SUPPORTS | SUPPORTS | entailment |
| REFUTES | REFUTES | contradiction |
| NOT ENOUGH INFO | NEUTRAL | neutral |

For NEI claims we pair the claim with a randomly retrieved Wikipedia sentence from the same page (standard practice) so the stance model sees realistic “irrelevant” evidence.

# 11. Data Preprocessing & EDA Plan

## 11.1 Preprocessing steps (all in src/preprocess/, run via make data)

- Load & unify the schema: id, title, text, label, label5, label3, source_dataset, date, split, meta — identical for every dataset (src/config.SCHEMA); label5/label3 are the §10.1 mappings (binary datasets get REAL/FAKE and TRUE/FALSE), date is filled only where the source has one (ISOT), split holds the official (LIAR, FEVER) or generated split, meta is a JSON string with dataset-specific extras (ISOT subject, LIAR speaker/party, FEVER evidence ids).

- Drop rows with empty/NaN text or text < 20 tokens; log counts dropped.

- Exact and near-duplicate removal: SHA-1 on normalised text for exact; MinHash/datasketch (or TF-IDF cosine > 0.9 on a sample) for near-duplicates; check that no duplicate spans train/test (holds for the WELFake/ISOT splits we generate; LIAR’s official splits contain 5 train∩val and 4 train∩test identical statements — kept for comparability with the literature and disclosed).

- Artefact / leakage removal (critical for honest numbers):

  - Strip the ISOT “WASHINGTON (Reuters) -” dateline prefix and any “(Reuters)” token; strip “Featured image via …”, “Read more:”, “21st Century Wire says…” trailers common in fake articles.

  - Remove URLs, e-mail addresses, Twitter handles, and “@realDonaldTrump”-style tokens that act as label shortcuts.

  - Residual publisher/format artefacts found by the MSE1 LR coefficients and stripped since (2026-08-28): bracketed title tags [VIDEO] / (IMAGES) / [TWEETS], trailing outlet suffixes in titles (” - Breitbart”, ” - The New York Times”, ” - TruthFeed” …, closed list), photo/image credits (“Photo: … via Getty Images”, “(Photo by AFP)”, “Image credit: …”, “Featured Image: …”), source lines “Via: ”, embed captions (“Watch it below:”, “Here’s the video via YouTube”), bylines (“Follow  on Twitter”, “ is a reporter for Breitbart …”), 21WIRE “SUPPORT / Continue this story at” stubs, and the debris WELFake’s own tokenisation left behind (pic. twitter., https: ., empty ( ), embedded-tweet time-stamps). Bare source names inside prose (“told Reuters”, “Breitbart News reported”) are content and stay.

  - Report the accuracy of a classifier trained only on these artefacts to quantify the leakage (expected: very high on ISOT — this becomes a discussion point).

- Normalisation: Unicode NFKC, lower-casing (for TF-IDF only — cased text kept for transformers), whitespace collapse, quote normalisation. The processed parquet keeps the raw cased text because spaCy NER and claim extraction need capitalisation; the chosen distilbert-base-uncased tokenizer lower-cases internally, so no separate lower-cased copy is stored (and a cased model can be swapped in later without re-running make data).

- Sentence segmentation with spaCy for the claim module; keep sentence offsets for highlighting.

- Tokenisation: sklearn TfidfVectorizer (word 1–2-grams + optional char 3–5-grams) for baselines; DistilBertTokenizerFast (max_len 256, head-truncation of title + text) for the transformer.

- Splits: stratified 80/10/10 train/val/test per dataset with random_state=42; splits saved as CSVs of IDs so every model uses identical splits. LIAR keeps its official splits. FEVER subset: 20k train / 3k dev sampled with fixed seed, balanced across the three labels.

- Class balance: WELFake and ISOT are near-balanced; LIAR is mildly imbalanced — use class weights, not resampling.

## 11.2 EDA outputs (notebook notebooks/01_eda.ipynb, figures saved to docs/figures/)

| Plot / table | Purpose |
| --- | --- |
| Class distribution bars per dataset | Show balance; justify metrics |
| Histogram of article/claim lengths (tokens) per class | Length distribution per class (measured: the real class has the wider spread — short wire briefs and long pieces; fakes cluster at 250–550 words); together with the DistilBERT-tokenizer coverage plot (only ≈ 19 % of WELFake inputs fit in 256 tokens, ≈ 50 % in 512; head truncation at 256 keeps a median 50 % of an article) it makes max_len = 256 an explicit GPU-budget choice and motivates sweeping 256 vs 512 |
| Top 30 unigrams/bigrams per class (after artefact removal) and before removal | Demonstrate leakage tokens (measured: “reuters”, “washington” for real; “featured image”, “image via”, “getty images”, “pic twitter”, “twitter com”, “screen capture”, “21wire”, “https” for fake — these vanish after removal; “hillary” and “said” remain because they are content/register, not source) |
| Word clouds per class | Presentation aid only |
| Named-entity type frequencies per class (spaCy) | Motivates claim heuristics |
| Publication-date distribution (ISOT has dates 2015–2018) | Motivates temporal check; shows dataset age |
| Duplicate/near-duplicate counts and cross-split overlaps | Leakage audit |
| LIAR 6-label and 3-label distributions; label vs. speaker party | Fine-grained difficulty discussion |
| FEVER subset label balance; evidence pointers per claim (the parquet stores page + sentence ids, not sentence text); claim length | Stance model input sizing |
| Readability / punctuation / ALL-CAPS ratio per class | Style features discussion |

# 12. Models

## 12.1 Model ladder and rationale

| Tier | Model | Why included | Expected role |
| --- | --- | --- | --- |
| Baseline | TF-IDF + Multinomial Naive Bayes | Fast, classic NLP baseline; viva-friendly | Reference point |
| Baseline | TF-IDF + Logistic Regression | Strong linear baseline; coefficients are interpretable | Reference + interpretable feature analysis |
| Baseline | TF-IDF + Linear SVM (LinearSVC) | Usually best classical model on this task | Best classical; CPU fallback for deployment |
| Middle (optional) | Bi-LSTM + GloVe 100d | Shows sequence modelling; cheap on the 4 GB GPU | Only if time permits (week 9) |
| Final | DistilBERT-base-uncased fine-tuned | Best accuracy/size trade-off; 66M params; fits 4 GB GPU with fp16 | Content classifier in production |
| Fine-grained | DistilBERT (or TF-IDF+LR) on LIAR 3-way | Gives a truth-shade probability for short claims | Confidence adjustment in fusion |
| Stance | cross-encoder/nli-deberta-v3-small (pre-trained on SNLI + MultiNLI only, per the model card — not FEVER; the FEVER evaluation is zero-shot) | Ready-made NLI cross-encoder, ~140M params, CPU-usable | Stance detection; optional fine-tune on FEVER subset |
| Embedding | all-MiniLM-L6-v2 (22M params) | Fast sentence embeddings for the offline index and passage re-ranking | Retrieval |
| Claims (optional) | TF-IDF + LR on ClaimBuster | Cheap check-worthiness classifier | Combined with heuristics |

Why not a large LLM? Cost, hardware, non-reproducibility, and hallucination risk directly conflict with NFR-3 (no fabricated evidence). A local small LLM via Ollama is permitted only to rephrase an already-generated template explanation (stretch).

## 12.2 Hyperparameter search spaces

| Model | Search method | Space | Selection metric |
| --- | --- | --- | --- |
| TF-IDF + NB / LR / SVM | GridSearchCV (5-fold, on train) | ngram_range ∈ {(1,1),(1,2)}, max_features ∈ {50k, 100k, 200k}, sublinear_tf ∈ {T,F}; LR/SVM C ∈ {0.1, 1, 10}; NB alpha ∈ {0.1, 0.5, 1.0} | Macro-F1 on validation |
| Bi-LSTM (optional) | Manual, 4 runs | hidden ∈ {128, 256}, dropout ∈ {0.3, 0.5}, lr 1e-3, 5 epochs, early stopping | Val macro-F1 |
| DistilBERT | Reduced manual grid of ≤ 6 configurations (Optuna over the same 6 points is optional, never more) | lr ∈ {2e-5, 3e-5, 5e-5} × max_len ∈ {256, 512} = 6 configs (the EDA showed that max_len 128 keeps only ~25 % of a typical article and 256 ~50 %, so 512 rather than 128 is the informative second point); fixed: epochs = 3 (the best epoch by val macro-F1 is kept, which subsumes the epochs ∈ {2, 3} choice), warmup ratio 0.1, weight decay 0.01, fp16; batch 16 at max_len 256, batch 8 × grad-accum 2 (effective 16) at max_len 512, gradient checkpointing as the second fallback — both fit the 4 GB card | Val macro-F1; every config runs on a 20k stratified subset (≈ 20 min at 256, ≈ 40 min at 512 → ≈ 3 h for all 6), then the best config is retrained on the full train split (≈ 1–1.25 h at 256, ≈ 2–2.5 h at 512); total DistilBERT budget ≈ 4–5.5 h GPU over two or three evenings |
| LIAR 3-way head | Same as DistilBERT with class weights | lr ∈ {2e-5, 3e-5}, epochs ∈ {3, 5} | Val macro-F1 |
| Stance fine-tune (optional) | 2 runs | lr ∈ {1e-5, 2e-5}, 1 epoch on 20k FEVER pairs, max_len 256 | Dev accuracy |
| Fusion thresholds | Grid on a 30-item dev slice of the Live Claims Set | support/refute margins, min evidence count, temporal gap N months | 5-class macro-F1; grid recorded in docs/results/fusion_thresholds.md |

## 12.3 Hardware and time budget

| Model | Hardware | Estimated time | Notes |
| --- | --- | --- | --- |
| TF-IDF + NB/LR/SVM on 48.7k WELFake train (after dedup) | CPU (4–8 cores) | ≈ 55 s TF-IDF fit + ≤ 5 s per classifier (measured 2026-08-28, peak RSS ≈ 2.6 GB); full GridSearch 30–60 min | Cache the TF-IDF matrix |
| Bi-LSTM + GloVe | RTX 2050/3050-class 4 GB | ~5–10 min/epoch | Skip if behind |
| DistilBERT, max_len 256, batch 16, fp16 (max_len 512: batch 8 × grad-accum 2, ≈ 2× the time) | RTX 2050/3050-class 4 GB (dev laptop: RTX 2050, 3.68 GiB usable) | ~15–25 min/epoch on 48.7k; 3 epochs ≈ 1–1.25 h; each sweep run on a 20k subset ≈ 20 min at 256 / ≈ 40 min at 512 (6 configs ≈ 3 h, §12.2) | Enable fp16=True, gradient_checkpointing if OOM |
| DistilBERT — CPU-only member | Laptop CPU | 10k subset, max_len 128, 2 epochs ≈ 1.5–3 h | Or use Google Colab free T4 (free) and download the checkpoint |
| LIAR 3-way DistilBERT | RTX 2050/3050-class 4 GB | ~3 min/epoch (10k short texts) |  |
| Stance fine-tune on 20k FEVER pairs | RTX 2050/3050-class 4 GB | ~30–40 min/epoch with batch 8 + grad-accum | Optional |
| MiniLM embeddings of ~14k index statements | CPU | ~2 min | One-off, cached |

All GPU checkpoints are saved to data/models/ and shared with CPU-only members, who only need inference.

# 13. Core NLP Components

## 13.1 Claim identification

Goal: From an article of 20–60 sentences, pick the ≤ 5 sentences that are (a) factual assertions, (b) important to the story, (c) checkable.

Algorithm:

- Sentence-split with spaCy; drop sentences < 6 tokens or that are questions/imperatives.

- For each sentence compute heuristic score
h = 1.0·[has NE of type PERSON/ORG/GPE/EVENT] + 0.8·[has CARDINAL/PERCENT/MONEY/DATE] + 0.6·[has reporting verb: said, announced, confirmed, claimed, reported, according to] + 0.5·[position: title or first 3 sentences] + 0.4·[contains numbers/comparatives] − 0.8·[first-person opinion cue: I think, we believe, should, must] − 0.5·[modal/hedge: may, might, could].

- Optional learned score p_cw from a TF-IDF + LR classifier trained on ClaimBuster (CFS vs. rest).

- Final score = 0.5·h_norm + 0.5·p_cw (or h_norm alone if the classifier is not trained).

- De-duplicate near-identical sentences (cosine > 0.85 with MiniLM); return top-k with scores and character offsets. The headline (if present) is always claim #1.

def identify_claims(text, title=None, k=5):
    sents = spacy_split(text)
    cands = [s for s in sents if len(s) >= 6 and not is_question(s)]
    scored = [(s, 0.5*heur(s) + 0.5*claimbuster_prob(s)) for s in cands]
    if title: scored.insert(0, (title, 1.0))
    return dedupe_top_k(scored, k)

## 13.2 Evidence retrieval

- Query construction per claim: keep named entities + numbers + head noun/verb lemmas (spaCy), drop stop-words; produce two queries — q_full (the claim, ≤ 15 words) and q_keywords (entities + key terms). Add fact check to a third query variant.

- Online sources (each with a 6 s timeout, run concurrently with asyncio/threads):

  - ddgs text search (max_results=8) for q_full and q_keywords + " fact check".

  - Wikipedia REST search (/w/api.php?action=query&list=search) → fetch the top-2 page intros.

  - Google Fact Check Tools claims:search with q_keywords (free API key, 10k requests/day).

- Offline index: MiniLM embeddings of LIAR statements (with PolitiFact ruling), FakeNewsNet PolitiFact titles, and any cached online results; FAISS IndexFlatIP; return top-5 with cosine ≥ 0.55.

- Passage building: for search hits fetch the page with trafilatura (cap 5 pages/claim), split into sentences, embed with MiniLM, keep the top-3 sentences per page by cosine to the claim (this is the “evidence passage”). Record source_domain, url, published_date (htmldate), retrieved_at.

- Source reliability weight w_s from src/evidence/sources.yaml (§14.3). Drop items with w_s = 0 (satire/known-hoax domains) but display them as a warning (“this claim originates from a satire site”).

- Return ≤ 10 evidence items per claim, sorted by cosine × w_s.

Caching: every online result is cached in data/cache/evidence.sqlite keyed by query hash, so demos and evaluation runs are repeatable and rate-limit-safe.

## 13.3 Stance detection

For each (claim, evidence passage) pair run cross-encoder/nli-deberta-v3-small with premise = evidence, hypothesis = claim. Map: entailment → SUPPORTS, contradiction → REFUTES, neutral → NEUTRAL, keep the softmax probability p_stance. For fact-check API hits, additionally map the fact-checker’s textual rating (e.g., “False”, “Pants on Fire”, “Misleading”, “True”) to a stance with p_stance = 0.95, because a fact-checker’s verdict is stronger than an NLI guess. Batch size 16 on CPU (~0.15 s/pair on a laptop CPU; ~50 pairs per request worst case).

for claim in claims:
    for ev in claim.evidence:
        probs = nli(premise=ev.passage, hypothesis=claim.text)
        ev.stance, ev.p = argmax_map(probs)
        ev.signed = (+1 if SUPPORTS, -1 if REFUTES, 0) * ev.p * ev.w_source

## 13.4 Temporal / context check

Inputs: t_post (publication date of the input; for pasted text, “today” unless a date is found in the text), evidence dates t_ev (publication date via htmldate, plus DATE entities inside the passage parsed by dateparser), recency cues in the input text.

- Recency cue set R = {breaking, just in, just now, moments ago, today, this morning, tonight, right now, happening now, live} (case-insensitive; also “BREAKING” in title).

- For the main claim, take t_event = median(dates of SUPPORTING evidence).

- Old-news flag if has_recency_cue AND (t_post − t_event) ≥ N months with N = 6 (tunable in fusion.yaml).

- Out-of-context flag if the claim’s GPE/EVENT/DATE entities conflict with those in ≥ 2 supporting passages (e.g., claim says “Kerala 2026”, evidence says “Kerala 2018”; claim says “Delhi”, evidence says “Dhaka”) using spaCy entity comparison with fuzzy matching.

- Headline–body mismatch flag if the headline claim’s stance against the body sentences (NLI with body as premise) is REFUTES with p ≥ 0.7.

- Output: {old_news: bool, gap_months, out_of_context: bool, mismatch_headline: bool, evidence_dates: [...]} — all dates are surfaced in the UI.

# 14. Verdict Fusion Rules & Confidence

## 14.1 Signals

For the top-k claims (weights c_i = claim score, main claim = claim 1):

- S_i = Σ_e ev.signed (net signed evidence for claim i), E_i = number of non-neutral evidence items with w_s ≥ 0.5.

- main_stance = SUPPORTS if S_1 ≥ +τ, REFUTES if S_1 ≤ −τ, else NEUTRAL (τ = 0.6 default).

- p_fake = DistilBERT fake probability; p_liar = 3-way LIAR head on the main claim (headline).

- Temporal flags from §13.4.

## 14.2 Decision table (evaluated top to bottom; first match wins)

Language pre-check (before R0): if the input is not English (simple language check, e.g. langdetect on the title + first 500 characters), the pipeline short-circuits to UNVERIFIABLE with the reason “English-only in this version” and skips retrieval, stance and the classifier (FR-13).

| Rule | Condition | Verdict |
| --- | --- | --- |
| R0 | Source domain of the input is on the satire/known-hoax list | FAKE (reason: “originates from a satire/hoax site”) |
| R1 | No evidence retrieved for any claim, or all evidence NEUTRAL, or E_1 = 0 | UNVERIFIABLE |
| R2 | A Tier-1 fact-checker item with rating ∈ {False, Pants on Fire, Fabricated} matches the main claim (cosine ≥ 0.75) | FAKE |
| R3 | main_stance = REFUTES and E_1 ≥ 2 | FAKE |
| R4 | main_stance = SUPPORTS and (old_news or out_of_context or mismatch_headline) | MISLEADING |
| R5 | main_stance = SUPPORTS and at least one other important claim (c_i ≥ 0.6) has S_i ≤ −τ with E_i ≥ 2 | PARTIALLY TRUE |
| R6 | main_stance = NEUTRAL and important claims are split (≥ 1 supported, ≥ 1 refuted, each E_i ≥ 2) | PARTIALLY TRUE |
| R7 | main_stance = SUPPORTS and E_1 ≥ 2 | REAL |
| R8 | main_stance = SUPPORTS or REFUTES but E_1 = 1 (single source) — tie-break: if p_fake ≥ 0.85 and stance REFUTES → FAKE; if p_fake ≤ 0.15 and stance SUPPORTS → REAL; otherwise | UNVERIFIABLE (reason: “only one source”) |
| R9 | Anything else | UNVERIFIABLE |

Invariant: the content classifier (p_fake) never produces FAKE or REAL on its own when evidence exists; it only (a) adjusts confidence and (b) breaks the single-source tie in R8. In MODE=classifier_only (ablation) the classifier’s label is reported but the UI marks it “style-based estimate, not fact-checked”.

## 14.3 Source reliability list (src/evidence/sources.yaml, editable)

| Tier | Weight w_s | Domains (initial list) |
| --- | --- | --- |
| 1 — Fact-checkers | 1.0 | politifact.com, snopes.com, factcheck.org, apnews.com/ap-fact-check, reuters.com/fact-check, fullfact.org, afp.com/factcheck, altnews.in, boomlive.in, factly.in, thequint.com/news/webqoof, vishvasnews.com, pib.gov.in (PIB Fact Check), factchecker.in |
| 2 — Wire services & major outlets | 0.8 | reuters.com, apnews.com, bbc.com/bbc.co.uk, thehindu.com, indianexpress.com, ndtv.com, ptinews.com, hindustantimes.com, timesofindia.indiatimes.com, theguardian.com, nytimes.com, aljazeera.com, economictimes.indiatimes.com |
| 2 — Official / scientific | 0.8 | .gov, .gov.in, .nic.in, who.int, un.org, isro.gov.in, nasa.gov, rbi.org.in, eci.gov.in, .edu / *.ac.in |
| 3 — Encyclopaedic | 0.6 | en.wikipedia.org |
| 4 — Unknown domain | 0.3 | anything else with extractable article text |
| 0 — Satire / known hoax | 0.0 (flag) | theonion.com, fakingnews.com, babylonbee.com, worldnewsdailyreport.com, empirenews.net, plus a list imported from public satire/hoax lists [verify list before use] |

## 14.4 Confidence computation

agreement = |S_1| / (Σ_e ev.p * ev.w_source + 1e-6)        # 0..1, how one-sided the evidence is
coverage  = min(E_1, 4) / 4                                 # more independent sources → higher
quality   = mean(w_source over non-neutral evidence for claim 1)
base      = 0.5*agreement + 0.3*coverage + 0.2*quality
clf_adj   = +0.10 if classifier agrees with verdict (FAKE↔p_fake≥0.7, REAL↔p_fake≤0.3)
            -0.10 if it disagrees, 0 otherwise / for MISLEADING, PARTIALLY TRUE, UNVERIFIABLE
confidence = clip(base + clf_adj, 0.05, 0.98)
UNVERIFIABLE: confidence = 1 - max(agreement, 0.2)          # "how sure we are that we cannot tell"

Confidence is shown as a bar with three labelled bands: Low (< 0.5), Medium (0.5–0.75), High (> 0.75).

# 15. Explainable AI Design

What the user sees

- Verdict banner: class, confidence band, one-sentence reason generated from the rule that fired (e.g., “Marked FAKE because two fact-checkers (AltNews, BOOM) rate the main claim as false”).

- Key claims: top-k sentences highlighted in the article with a per-claim stance chip (Supported / Refuted / No evidence).

- Evidence cards: source name (with tier badge), date, stance, matching snippet, link. Supporting and contradicting evidence are shown in separate columns.

- Dates panel: input date, evidence dates, temporal warning text if any.

- Style signals: LIME token highlights from the content classifier with the caption “Writing-style signals only — these do not decide the verdict”.

- Uncertainty statement: always present, e.g., “Only 1 reliable source found; this result could change as more coverage appears.” For UNVERIFIABLE: “We could not find reliable evidence either way. This does not mean the claim is false.”

How it is generated

- Rule reason → Jinja2 template per rule (src/explain/templates/), filled with claim text, counts, source names, dates.

- LIME (lime.lime_text.LimeTextExplainer, 500 samples, top-10 features) on the DistilBERT classifier; cached per input hash; SHAP is optional for the report figures.

- Optional stretch: Ollama (e.g., llama3.2:3b/qwen2.5:3b) rewrites the template paragraph in simpler English without adding facts; the raw template text is always kept and shown if Ollama is unavailable.

Example output block (JSON abridged)

{
  "verdict": "MISLEADING",
  "confidence": 0.71,
  "reason": "The event is real but old: supporting reports are dated 2018-08-17, while this post says 'BREAKING' and is dated 2026-09-10.",
  "claims": [
    {"text": "BREAKING: Kerala under water today, thousands stranded", "score": 1.0,
     "stance_summary": "SUPPORTED (3 sources) — but dated ~8 years earlier",
     "evidence": [
       {"source": "thehindu.com", "tier": 2, "date": "2018-08-17", "stance": "SUPPORTS", "p": 0.91,
        "snippet": "Kerala floods: over 1 lakh people moved to relief camps...", "url": "https://..."}
     ]}
  ],
  "temporal": {"old_news": true, "gap_months": 96, "input_date": "2026-09-10", "event_date": "2018-08-17"},
  "classifier": {"p_fake": 0.42, "lime_top_tokens": [["BREAKING", 0.21], ["stranded", 0.08]]},
  "uncertainty": "The underlying event is verified, but we could not find any 2026 report matching this description.",
  "rule_fired": "R4"
}

# 16. Web Application Design

## 16.1 Screens

| Screen | Content |
| --- | --- |
| Home / Analyse | Tabs: Headline · Article · URL; mode toggle (Online / Offline); “Analyse” button; example inputs |
| Result | Verdict banner, confidence bar, claims with highlights, evidence columns, dates panel, style-signal highlights, uncertainty text, “Download JSON” |
| About | What the classes mean, limitations, sources list, team |

## 16.2 API endpoints

| Method & path | Request (JSON) | Response (JSON) |
| --- | --- | --- |
| GET /health | — | {"status":"ok","mode":"online","models":{"clf":"distilbert-welfake-v1","nli":"nli-deberta-v3-small"}} |
| GET /config | — | {"mode":"online","sources":[...],"thresholds":{"tau":0.6,"N_months":6}} |
| POST /extract | {"url":"https://..."} | {"title":"...","text":"...","published":"2026-09-10","domain":"..."} |
| POST /classify | {"text":"..."} | {"p_fake":0.42,"label":"real","lime":[["token",0.2],...]} |
| POST /analyze | {"input_type":"url"/"article"/"headline","text":"...","url":"...","mode":"online"/"offline","k":5} | Full result object as in §15 plus latency_ms, evidence_count, request_id |
| POST /feedback (optional) | {"request_id":"...","user_verdict":"FAKE"} | {"ok":true} — stored locally for the Live Claims Set |

Errors: 422 for invalid input, 502 with {"error":"extraction_failed"} when a URL cannot be parsed; the pipeline never returns 500 for an external-source failure (NFR-8).

## 16.3 UI wireframe

+----------------------------------------------------------------------------------+
| Fake News & Misinformation Detector                      [Online v] [About]      |
+----------------------------------------------------------------------------------+
| ( Headline ) ( Article ) ( URL )                                                 |
| +------------------------------------------------------------------------------+ |
| | Paste text or URL here...                                                    | |
| +------------------------------------------------------------------------------+ |
|                                                     [ Try example ] [ Analyse ]  |
+----------------------------------------------------------------------------------+
| VERDICT: MISLEADING        Confidence: [#######---] 0.71 (Medium)                |
| Reason: The event is real but old: reports are from 2018-08-17; post says        |
| "BREAKING" and is dated 2026-09-10.                                              |
+----------------------------------------------------------------------------------+
| KEY CLAIMS                              | DATES                                  |
| 1. [BREAKING: Kerala under water today] | Input: 2026-09-10                      |
|    Supported (3) - but dated 2018       | Evidence: 2018-08-17, 2018-08-18       |
| 2. [thousands stranded]  Supported (2)  | !! Old news presented as new (96 mo)   |
+-----------------------------------------+----------------------------------------+
| SUPPORTING EVIDENCE                     | CONTRADICTING EVIDENCE                 |
| [T2] The Hindu - 2018-08-17             | (none found)                           |
|  "Kerala floods: over 1 lakh..."  [link]|                                        |
| [T3] Wikipedia - 2018 Kerala floods     |                                        |
+-----------------------------------------+----------------------------------------+
| STYLE SIGNALS (do not decide verdict): BREAKING(+0.21) stranded(+0.08) ...       |
| UNCERTAINTY: The event is verified, but no 2026 report matches this description. |
|                                                                   [Download JSON]|
+----------------------------------------------------------------------------------+

# 17. Deployment Plan

| Target | How | Notes |
| --- | --- | --- |
| Local (dev) | make setup (venv + pip install -r requirements.txt + python -m spacy download en_core_web_sm), make models (= make train + make index; or pull the published checkpoints instead of training), make run (uvicorn src.api.main:app --port 8000), open app/index.html or http://localhost:8000 | Works on CPU; GPU auto-detected via torch.cuda.is_available() |
| Docker | docker compose -f docker/compose.yml up --build; image based on python:3.11-slim, CPU-only torch wheel to keep image ≈ 2.5 GB; models baked in or downloaded at first start into a volume | Same image used for HF Spaces |
| Hugging Face Spaces (primary public demo) | Docker SDK Space, free CPU basic (2 vCPU, 16 GB RAM); secrets GOOGLE_FACTCHECK_API_KEY; models pulled from the HF Hub at build (our fine-tuned DistilBERT uploaded to a team HF account) | Sleeps after inactivity — wake it before the viva |
| Render free tier (backup) | Web service from the Dockerfile; 512 MB RAM limit → deploy in MODE=lite (TF-IDF+SVM classifier, MiniLM, offline index, no DeBERTa) | Demonstrates portability; not the main demo |
| Offline demo mode | MODE=offline env var: skip all network calls, use FAISS index + cached evidence; ships with a pre-warmed data/cache/evidence.sqlite containing results for the example inputs and the Live Claims Set | Required for ESE demo safety |

Model size constraints: DistilBERT ≈ 260 MB fp32 (≈ 130 MB int8 via torch.quantization.quantize_dynamic, optional), MiniLM ≈ 90 MB, nli-deberta-v3-small ≈ 570 MB, spaCy small ≈ 13 MB, FAISS index < 30 MB. Total ≈ 1 GB — fine for HF Spaces, not for Render free.

Environment variables: MODE (online | offline | lite | classifier_only), GOOGLE_FACTCHECK_API_KEY, MAX_EVIDENCE_PER_CLAIM, SEARCH_TIMEOUT_S, MODEL_DIR, CACHE_PATH, OLLAMA_URL (optional).

# 18. Evaluation Plan

| Component | Data | Metrics | Artefact |
| --- | --- | --- | --- |
| Content classifier (all tiers) | WELFake test (10%); ISOT test | Accuracy, precision, recall, macro-F1, confusion matrix, ROC-AUC | docs/results/classifier_table.md, docs/figures/cm_*.png (e.g. docs/figures/cm_distilbert_welfake.png), docs/figures/roc_*.png |
| Cross-dataset generalisation | WELFake∖ISOT ↔ ISOT: train on the WELFake rows that are not hash-matched to an ISOT article (≈ 23.3k rows; near-duplicates removed via MinHash) → test ISOT, and vice versa; with and without artefact removal. Plain “WELFake → ISOT” is not reported as cross-dataset — ≈ 99.6 % of processed ISOT is contained verbatim in WELFake (≈ 79 % of ISOT val/test rows sit in WELFake train), so it is an in-domain number (MSE1 preview: 0.985 macro-F1 vs. 0.83 for the honest ISOT → WELFake direction) | Same metrics; drop in F1 quantified | docs/results/cross_dataset.md — discussion of ISOT’s ~99% in-domain accuracy being driven by Reuters-style artefacts and by dataset overlap |
| Leakage audit | ISOT | Accuracy of an “artefact-only” classifier (source tokens, datelines) | Table + paragraph in paper |
| LIAR 3-way head | LIAR official test | Accuracy, macro-F1 vs. Wang (2017) baselines | docs/results/liar_head.md |
| Stance model | FEVER subset dev (3k) with gold evidence; optionally FEVER-NLI style pairs | Accuracy, macro-F1, confusion matrix | docs/results/stance_fever.md, docs/figures/cm_stance_fever.png |
| Claim identification | 50 articles, 2 annotators mark check-worthy sentences | Precision@3, Cohen’s κ between annotators | Table |
| Temporal check | 30-item hand-built temporal set (15 old-as-new, 15 genuinely current), data/live_claims/temporal_set.csv | Precision, recall of the old-news flag | Table |
| End-to-end | Live Claims Set (~100 claims, 5-class, labelled from PolitiFact/Snopes/AltNews/BOOM, Aug–Nov 2026; ≥ 15 per class where possible) | 5-class accuracy, macro-F1, per-class P/R, confusion matrix; UNVERIFIABLE precision | data/live_claims/live_claims.csv, docs/results/e2e.md |
| Ablation | Live Claims Set | (a) classifier-only, (b) + evidence & stance, (c) + temporal/context, (d) offline-only | Ablation table |
| Latency | 50 requests each in online/offline mode on laptop CPU | Median and p90 latency per stage | Table + stacked bar |
| Qualitative | One worked case study per class (5) + 2 failure cases | Screenshots + discussion | Paper §Results, report appendix |

All numbers are produced by make eval from src/eval/ scripts with fixed seeds and written to docs/results/.

# 19. Comparison with Existing Systems (skeleton to fill for ESE)

| System | Type | Input | Output classes | Evidence shown? | Temporal check? | Explanation? | Offline? | Reported accuracy | Our advantage / their advantage |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PolitiFact / Snopes / AltNews / BOOM | Manual fact-check | Claims chosen by editors | 6-point / free text | Yes (best) | Yes (manual) | Yes (best) | n/a | Gold standard | Theirs: accuracy. Ours: instant, any input |
| Google Fact Check Explorer | Search over fact-checks | Keywords | Fact-checker ratings | Links | No | No | No | n/a | Ours: works when no fact-check exists (NLI over news) |
| NewsGuard (browser extension) | Source-level ratings | Domain | Site trust score | No | No | Partial | No | n/a | Ours: claim-level, not site-level |
| Wang 2017 (LIAR) | Text classifier | Statement | 6-way | No | No | No | Yes | ~27% (text) | Ours: evidence-grounded |
| FakeBERT (Kaliyar et al., 2021) | BERT + CNN | Article | 2-way | No | No | No | Yes | ~98.9% (Kaggle FakeNews) | Ours: 5-way + evidence; theirs: higher in-domain accuracy |
| FEVER baselines (Thorne et al., 2018; KGAT etc.) | Retrieval + NLI | Claim | 3-way | Yes (Wikipedia) | No | Partial | Yes | ~32–70% FEVER score | Ours: news domain, temporal, UX |
| ISOT-based papers (e.g., Ahmed et al., 2017) | Classical ML | Article | 2-way | No | No | No | Yes | ~92–99% | We show these numbers do not transfer across datasets |
| This project | Hybrid: classifier + retrieval + NLI + temporal + rules | Headline/article/URL | 5-way + UNVERIFIABLE | Yes, with dates | Yes | Yes (LIME + evidence) | Yes | <fill from §18> | Honest uncertainty; runs on a laptop |

# 20. Research Paper Plan

Format: IEEE two-column conference paper (IEEEtran, Overleaf template “IEEE Conference Template”), 6 pages target (up to 8 only if the venue allows), paper/ folder with main.tex, refs.bib, figures exported from docs/figures/.

| Section | Content | Due (milestone) |
| --- | --- | --- |
| Abstract | 150–200 words; problem, method, key numbers | ESE draft (week 14) |
| I. Introduction | Motivation with stats (§3), gap, contributions (3 bullets) | MSE1 |
| II. Literature Survey / Related Work | Style-based detectors (LIAR, FakeBERT, ISOT papers), evidence-based (FEVER, MultiFC, KGAT), claim detection (ClaimBuster), temporal misinformation, explainability (LIME/SHAP) — 15–25 references | MSE1 |
| III. Datasets & Preprocessing | §10–11 condensed, leakage discussion | MSE2 draft |
| IV. Methodology | Pipeline figure, claim ID, retrieval, stance, temporal, fusion rules, confidence | MSE2 |
| V. Experimental Setup | Splits, hyperparameters, hardware | MSE2 |
| VI. Results | Classifier tables, cross-dataset, stance, e2e, ablation, latency | MSE2 (partial) → ESE (final) |
| VII. Discussion & Comparison with Existing Systems | §19 table, error analysis, limitations | ESE |
| VIII. Conclusion & Future Work |  | ESE |
| References | IEEE style via BibTeX | Continuous |

Plagiarism policy: write from notes, never paste; run the college Turnitin check at week 14 and again at week 16 aiming for < 10% similarity (excluding references); paraphrase dataset descriptions; cite every number.

Target venues (“Research paper communicated”) — choose one whose deadline falls before the ESE and keep the submission receipt:

| Option | Cost | Realistic? |
| --- | --- | --- |
| arXiv preprint (cs.CL) — needs an endorsement for first-time submitters (ask the guide) | Free | Yes — do this in any case (week 15) |
| IEEE-sponsored Indian conferences. Verified 28 Aug 2026: IEEE INDICON 2026 (Sri Sairam Engg. College, Chennai, 18–20 Dec 2026) closes submissions on 31 Aug 2026 — too early for us. Chosen target: 17th IEEE Confluence 2027 (Amity University, Noida; conference 21 Jan 2027; submission deadline 4 Dec 2026, notification 25 Dec 2026; past editions in IEEE Xplore). Fallbacks: IEEE ESCI 2027 (Pune, Mar 2027; 2026 edition closed 15 Nov, 2027 dates not yet posted), IEEE CSNT 2027 (deadline 25 Sep 2026 — only if the paper is ready early), ICCCNT 2027 (not yet announced) | Registration fee only on acceptance (often ₹5–10k student rate) | Submission is free; Confluence 2027’s 4 Dec deadline falls in ESE week 16 — freeze the paper by week 15 (arXiv + Confluence the same week) |
| Springer CCIS/LNNS-type conferences (ICACDS, ICICC, SocPros) | Fee on acceptance | Same as above |
| CLEF CheckThat! Lab 2027 (check-worthiness/fact-checking shared task) | Free to participate; working-notes paper | Excellent topical fit; deadlines around Apr–May 2027 — mention as follow-up |
| Any IEEE conference hosted by KIET or a nearby college [verify with guide] | Often discounted for students | Preferred if timing fits |

# 21. Milestone Plan (maps to the evaluation form)

## 21.1 MSE 1 — 20 marks (≈ weeks 6–7, 21 Sep – 4 Oct 2026)

| Marking criterion | Marks | What will be built / delivered | Concrete artefacts | How the examiner can verify |
| --- | --- | --- | --- | --- |
| Problem Identification | 3 | Problem statement, motivation with cited statistics, objectives, scope, user stories, 5-class scheme | This document §2–8; slide deck docs/mse1_slides.pdf | Ask any team member to define the 5 classes and justify UNVERIFIABLE; check the citations |
| Dataset | 3 | All four core datasets downloaded, schema-unified, documented with sizes, licences, label mappings | data/raw/ (git-ignored), data/README.md, notebooks/00_datasets.ipynb printing row counts and label distributions; §10 tables | Run the notebook; counts must match the table (72,134 / 44,898 / 12,836 / FEVER subset) |
| Data Preprocessing | 3 | Cleaning, dedup, artefact removal, sentence split, stratified 80/10/10 splits | src/preprocess/*.py, data/processed/{welfake,isot,liar,fever_subset,fnn_politifact}.parquet, data/splits/{welfake,isot,liar}_{train,val,test}.csv, before/after examples in notebooks/01_eda.ipynb, run log docs/mse1_make_data.log (viva fallback) | make data regenerates the files from data/raw/; show the Reuters-prefix removal and the leakage-token table |
| EDA | 3 | Every plot in §11.2 with one-line insight each | docs/figures/eda_*.png, notebooks/01_eda.ipynb, EDA summary docs/eda_summary.md | Open the figures; ask what each implies for modelling |
| Model Identification | 3 | Model ladder with rationale, hyperparameter spaces, hardware budget; TF-IDF + LR baseline already trained as proof of feasibility | §12 of this doc; notebooks/02_baselines.ipynb with LR accuracy/F1 on WELFake val; checkpoint data/models/tfidf_lr_welfake_v0.joblib; its val row recorded in docs/results/classifier_table.md | Ask why DistilBERT over BERT-base (4 GB GPU), why NLI for stance, why not an LLM |
| Paper: Introduction | 2.5 | Written intro with contributions | paper/main.tex §I (1 page) | Read it; check it matches the problem statement |
| Paper: Literature Survey | 2.5 | 15+ references grouped into themes with a comparison table | paper/main.tex §II, paper/refs.bib, docs/literature_table.md | Ask about 2–3 papers (LIAR, FEVER, FakeBERT) |

Definition of Done — MSE1 - Raw datasets are present in data/raw/ via make download (all five core datasets are scriptable without Kaggle: WELFake from Zenodo, ISOT from the UVic lab zip, LIAR from UCSB, FEVER from fever.ai, FakeNewsNet from GitHub; the manual Kaggle step in data/README.md is only the ISOT fallback). make data then runs end-to-end from data/raw/ on a fresh clone and produces the processed splits (≤ 15 min CPU, excluding downloads); keep the run log as docs/mse1_make_data.log. - notebooks/00_datasets.ipynb, 01_eda.ipynb, 02_baselines.ipynb execute without error (Run All). - ≥ 10 EDA figures saved (docs/figures/eda_*.png); leakage table produced; baseline LR macro-F1 reported on WELFake val (sanity bar ≥ 0.90); the top LR coefficients contain no publisher/format tokens (checked in notebooks/02_baselines.ipynb). - Paper §I and §II drafted (≈ 2 pages) with ≥ 15 BibTeX entries. - This document v2 finalised and printed for the viva; each member can walk through §9 architecture.

## 21.2 MSE 2 — 20 marks (≈ weeks 12–13, 2 – 15 Nov 2026)

| Marking criterion | Marks | What will be built / delivered | Concrete artefacts | How the examiner can verify |
| --- | --- | --- | --- | --- |
| Model Training | 5 | NB, LR, SVM, (Bi-LSTM), DistilBERT trained on WELFake; LIAR 3-way head; stance model evaluated (optionally fine-tuned) on FEVER subset; offline FAISS index built | src/models/train_*.py, checkpoints data/models/tfidf_{nb,lr,svm}.joblib, data/models/distilbert-welfake-v1/, data/models/distilbert-liar3-v1/ (+ HF Hub upload), docs/results/classifier_table.md, docs/results/stance_fever.md, docs/results/liar_head.md, training logs docs/results/train_logs/*.json, training curves docs/figures/train_*.png (e.g. docs/figures/train_distilbert.png), notebooks/03_transformers.ipynb | make train-baselines runs in minutes; show DistilBERT training logs (loss/F1 per epoch) and the saved checkpoint loading in POST /classify |
| Hyperparameter Tuning | 5 | GridSearchCV results for classical models; DistilBERT sweep table (lr × max_len {256, 512}, 6 configs, §12.2); fusion thresholds tuned on the dev slice | docs/results/gridsearch_{nb,lr,svm}.csv, docs/results/distilbert_sweep.md, docs/results/fusion_thresholds.md, docs/figures/sweep_*.png (e.g. docs/figures/sweep_distilbert_lr.png), notebooks/04_tuning.ipynb | Ask which config won and why; ask what happened at lr = 5e-5; show the val-vs-test gap |
| Result Analysis | 5 | Metrics on held-out test; confusion matrices; ROC curves; cross-dataset table (WELFake∖ISOT ↔ ISOT, §18) with leakage discussion; stance accuracy; error analysis of 20 misclassified items | docs/results/*.md, docs/figures/cm_*.png, docs/figures/roc_*.png, docs/figures/cm_stance_fever.png, docs/results/cross_dataset.md, docs/results/error_analysis.md | Ask to explain why ISOT in-domain is ~99% but cross-dataset drops, and why the cross-dataset pair is WELFake∖ISOT ↔ ISOT rather than WELFake ↔ ISOT; ask to interpret a confusion matrix |
| Paper: Methodology | 2.5 | §III–V written with pipeline figure and fusion rules | paper/main.tex §III–V, paper/figures/pipeline.pdf | Read; cross-check against the running code |
| Paper: Results | 2.5 | §VI with classifier, cross-dataset, stance tables (e2e may be preliminary) | paper/main.tex §VI tables generated from docs/results/; figures exported to paper/figures/ (e.g. paper/figures/cm_distilbert_welfake.pdf) | Numbers in paper must equal numbers in docs/results/ |

Definition of Done — MSE2 - All models trained with pinned configs; make eval-models regenerates every table/figure. - Working /analyze in offline mode end-to-end (claims → offline evidence → stance → fusion → JSON) even if the UI is basic — this de-risks the ESE. - Online retrieval working for at least DuckDuckGo + Wikipedia; Google Fact Check key obtained. - Live Claims Set: ≥ 60 items labelled (finish to ~100 by week 14). - Paper §III–VI drafted; total ≈ 5 pages.

## 21.3 ESE (≈ weeks 15–17, 23 Nov – 13 Dec 2026; adjust to the official date)

| Marking criterion | Marks | What will be built / delivered | Concrete artefacts | How the examiner can verify |
| --- | --- | --- | --- | --- |
| Working Project: Model behaviour & evaluation | 10 | Full pipeline online + offline; end-to-end 5-class evaluation on the Live Claims Set; ablation; temporal test set; latency table; 5 case studies | docs/results/e2e.md, docs/results/ablation.md, docs/results/latency.md, data/live_claims/live_claims.csv, docs/case_studies.md, tests/ passing | Live demo with an examiner-chosen headline (online) and a prepared one (offline); make eval reproduces the e2e table; pytest green |
| Working Project: Innovation & UX | 5 | Evidence cards with dates, temporal warning, LIME highlights, uncertainty statement, example gallery, JSON download; optional Ollama paraphrase | app/ UI, screenshots in docs/screenshots/*.png, short demo video docs/demo.mp4 | Use the UI; ask how the explanation is generated and why the classifier cannot override evidence |
| Working Project: Deployment | 5 | Docker image; HF Space public URL; Render lite backup; README with one-command run | docker/Dockerfile, docker/compose.yml, README.md, HF Space link in docs/deployment.md | Open the public URL on a phone; docker compose up on the examiner’s machine |
| Paper: Result and Discussion | 10 | Final §VI–VII with all tables/figures, error analysis, limitations | paper/main.pdf | Read; numbers must match docs/results/ |
| Paper: Comparison with Existing System | 10 | §19 table filled and discussed (manual fact-checkers, Google FC Explorer, NewsGuard, LIAR/FakeBERT/FEVER/ISOT works) | paper/main.tex §VII, docs/comparison.md | Ask what the system does that Google Fact Check Explorer cannot |
| Paper: Formatted IEEE and Plagiarism Report | 5 | IEEEtran-formatted PDF; Turnitin report < 10% | paper/main.pdf, paper/plagiarism_report.pdf | Check formatting and report |
| Paper: Research paper communicated | 5 | Submission to a conference (EasyChair/CMT receipt) and/or arXiv ID | paper/submission_receipt.pdf, arXiv link in docs/paper.md | Receipt e-mail / arXiv page |
| Viva | 35 | Every member can explain every module, the fusion rules, the evaluation and the limitations | docs/viva_qa.md (60 anticipated questions with answers); evidence-of-work log docs/results/worklog_ese.md | Oral |

Definition of Done — ESE - Public demo URL live and warmed up; offline demo tested on college Wi-Fi with the network disabled. - make eval regenerates all results; pytest tests/ passes; README allows a clean-machine setup in < 30 min. - Paper PDF final, plagiarism report attached, submission receipt saved. - Final project report (this document + results + screenshots) exported to DOCX/PDF.

# 22. Week-by-Week Schedule

Assumptions: semester start 17 Aug 2026 (week 1); MSE1 in weeks 6–7; MSE2 in weeks 12–13; ESE in weeks 15–17. Adjust to the official academic calendar as soon as it is published. Week 2 is the current week (27 Aug).

| Week | Dates (2026) | Tasks | Deliverable | Milestone tag |
| --- | --- | --- | --- | --- |
| 1 | 17–23 Aug | Team formation, topic approval, read v1 doc | Topic approved | — |
| 2 | 24–30 Aug | Finalise this document; set up repo, venv, requirements.txt, Makefile; obtain Google Fact Check API key; download all datasets | Repo skeleton; datasets on disk | MSE1 |
| 3 | 31 Aug – 6 Sep | Schema unification, dedup, artefact removal, splits (make data); start literature survey (collect 20 papers) | data/processed/, data/splits/, notebooks/00_datasets.ipynb | MSE1 |
| 4 | 7–13 Sep | Full EDA (§11.2) + leakage audit; TF-IDF + LR baseline; paper §I draft | notebooks/01_eda.ipynb, figures, 02_baselines.ipynb | MSE1 |
| 5 | 14–20 Sep | Paper §II literature survey + comparison table; model-identification writeup; MSE1 slides; prototype ingest (URL → text + date) | paper/main.tex §I–II, docs/mse1_slides.pdf | MSE1 |
| 6 | 21–27 Sep | Buffer + MSE1 viva prep; dry-run viva; fix notebooks | All MSE1 artefacts frozen | MSE1 |
| 7 | 28 Sep – 4 Oct | (MSE1 window) GridSearchCV for NB/LR/SVM; build offline FAISS index (LIAR + PolitiFact); claim identifier v1 | gridsearch_*.csv, src/evidence/offline_index.py, src/claims/ | MSE2 |
| 8 | 5–11 Oct | DistilBERT fine-tune on WELFake (sweep on 20k subset, then full); stance model evaluation on FEVER subset | data/models/distilbert-welfake-v1, distilbert_sweep.md, stance table | MSE2 |
| 9 | 12–18 Oct | Cross-dataset experiments; LIAR 3-way head; (optional Bi-LSTM); online retrieval (ddgs, Wikipedia, Google FC) with caching; start Live Claims Set (30 items) | cross_dataset.md, src/evidence/online.py | MSE2 |
| 10 | 19–25 Oct | Temporal check module; fusion rules v1 + confidence; /analyze end-to-end in offline mode; error analysis of classifier | src/temporal/, src/fusion/, error_analysis.md | MSE2 |
| 11 | 26 Oct – 1 Nov | Paper §III–VI; result figures (CM, ROC, curves); Live Claims Set to 60 items; fusion threshold tuning on dev slice | paper/main.tex §III–VI, docs/results/* | MSE2 |
| 12 | 2–8 Nov | Buffer + MSE2 viva prep; freeze models and results; slides | All MSE2 artefacts frozen | MSE2 |
| 13 | 9–15 Nov | (MSE2 window) LIME explanations + templates + uncertainty statements; front-end v1 (all screens); Live Claims Set to 100 | src/explain/, app/ | ESE |
| 14 | 16–22 Nov | End-to-end evaluation, ablation, temporal test set, latency; Docker image; HF Space deployment; Turnitin check #1; paper §VII + comparison | e2e.md, ablation.md, HF URL, paper/main.pdf v1 | ESE |
| 15 | 23–29 Nov | Case studies, screenshots, demo video, README, tests/; arXiv + conference submission; Turnitin check #2; viva Q&A doc | docs/case_studies.md, submission_receipt.pdf, docs/viva_qa.md | ESE |
| 16 | 30 Nov – 6 Dec | Buffer + ESE prep; offline demo rehearsal with Wi-Fi off; final report DOCX | Everything frozen | ESE |
| 17 | 7–13 Dec | (ESE window if later than assumed) | — | ESE |

Effort assumption: 8–12 h/week per member (as in v1), i.e., 40–60 team-hours/week for the 5-member team.

# 23. Team Roles & Work Split

Team of five. The assignment below is proposed — adjust as agreed by the team. The research paper and viva preparation are shared by everyone (each member writes the paper section for their own module and reviews one other section).

| Member | Role | Owns | Primary deliverables | Backup |
| --- | --- | --- | --- | --- |
| Navishka Sharma | Data & EDA lead | src/preprocess/, src/temporal/, datasets, splits, Live Claims Set labelling coordination, temporal test set | §10–11 artefacts (00_datasets, 01_eda notebooks, EDA figures, leakage audit), temporal check module, data/README.md; paper §III | Naitik Kukreja |
| Naitik Kukreja | Modelling lead | src/models/, training scripts, hyperparameter sweeps, LIAR head | Baselines, DistilBERT fine-tune, GridSearch/sweep tables, cross-dataset experiments, error analysis; paper §IV (models) + §VI (classifier results) | Navishka Sharma |
| Naveen | Claim / Evidence / Stance lead | src/claims/, src/evidence/ (online + offline index, sources.yaml, cache), src/stance/ | Claim identifier, retrieval with caching, FAISS index, stance evaluation on FEVER, fusion rules jointly with Prateek; paper §IV (retrieval/stance) | Prateek Srivastava |
| Prateek Srivastava | Backend / API / Deployment lead | src/ingest/, src/fusion/, src/api/, docker/, tests/, Makefile | URL extraction, fusion + confidence, FastAPI endpoints, request logging, Docker image, HF Space + Render lite, latency table, README; paper §V (setup) + deployment paragraph | Naveen |
| Nikhil | UI / XAI / Paper lead | app/, src/explain/, paper/, docs/ | Front-end, LIME highlights + explanation templates + uncertainty statements, case studies, screenshots/demo video, IEEE paper assembly, Turnitin check, venue submission, viva Q&A doc | Prateek Srivastava |

Shared duties: every member labels ≥ 20 Live Claims Set items (double-labelled), presents their module at each viva, and can answer questions on every module (use docs/viva_qa.md). Weekly 1-hour sync; blockers recorded in agent-docs/ / the team chat.

# 24. Repository Structure & Tooling

/home/nikhil/Desktop/nlp
├── README.md                     # one-command setup + run
├── CLAUDE.md                     # AI-agent instructions (local conventions)
├── requirements.txt              # pinned; torch CPU wheel by default, CUDA via extras
├── Makefile                      # setup, download, data, train (= train-baselines + train-distilbert + train-liar), models (= train + index), eval, run, docker
├── .env.example                  # MODE, GOOGLE_FACTCHECK_API_KEY, ...
├── .gitignore                    # data/raw, data/models, data/cache, agent-docs/, .env
├── data/
│   ├── raw/                      # downloaded datasets (git-ignored)
│   ├── processed/                # unified parquet: {welfake,isot,liar,fever_subset,fnn_politifact}.parquet
│   ├── splits/                   # train/val/test ID lists: {welfake,isot,liar}_{train,val,test}.csv
│   ├── index/                    # FAISS index + metadata
│   ├── cache/                    # evidence.sqlite
│   ├── models/                   # checkpoints (git-ignored; on HF Hub): tfidf_lr_welfake_v0.joblib, tfidf_{nb,lr,svm}.joblib,
│   │                             #   distilbert-welfake-v1/, distilbert-liar3-v1/
│   ├── live_claims/              # live_claims.csv, temporal_set.csv, annotation guide
│   └── README.md
├── scripts/         # download_data.py, build_notebook_{00,01,02}.py (the notebooks are generated, then executed in place)
├── notebooks/
│   ├── 00_datasets.ipynb  01_eda.ipynb  02_baselines.ipynb
│   ├── 03_transformers.ipynb  04_tuning.ipynb  05_stance.ipynb
│   └── 06_e2e_eval.ipynb
├── src/
│   ├── ingest/      # url_extract.py, dates.py
│   ├── preprocess/  # clean.py, dedupe.py, artefacts.py, split.py
│   ├── models/      # baselines.py (TF-IDF + NB/LR/SVM; tfidf_baselines.py = alias), bilstm.py, distilbert.py, liar_head.py, predict.py
│   ├── claims/      # heuristics.py, claimbuster.py, rank.py
│   ├── evidence/    # queries.py, online.py, wikipedia.py, factcheck_api.py, offline_index.py, sources.yaml, cache.py
│   ├── stance/      # nli.py, fever_eval.py
│   ├── temporal/    # dates.py, checks.py
│   ├── fusion/      # rules.py, confidence.py, fusion.yaml
│   ├── explain/     # lime_explain.py, templates/, uncertainty.py, ollama_paraphrase.py (optional)
│   ├── api/         # main.py, schemas.py, pipeline.py, logging.py
│   └── eval/        # eval_models.py, eval_stance.py, eval_e2e.py, ablation.py, latency.py
├── app/             # index.html, styles.css, app.js  (streamlit_app.py fallback)
├── docker/          # Dockerfile, compose.yml, hf_space/README.md
├── paper/           # main.tex, refs.bib, figures/, plagiarism_report.pdf, submission_receipt.pdf
├── docs/            # FakeNewsDetector_ProjectDetails.md (this document), milestones/{MSE1,MSE2,ESE}_ProjectDetails.md,
│                    #   literature_table.md, eda_summary.md, case_studies.md, comparison.md, deployment.md, paper.md, viva_qa.md,
│                    #   mse1_make_data.log, mse1_slides.pdf, demo.mp4, screenshots/,
│                    #   results/  (classifier_table.md, cross_dataset.md, error_analysis.md, distilbert_sweep.md, gridsearch_{nb,lr,svm}.csv,
│                    #             stance_fever.md, liar_head.md, fusion_thresholds.md, train_logs/*.json, e2e.md, ablation.md, latency.md, worklog_ese.md)
│                    #   figures/  (eda_*.png, cm_*.png incl. cm_stance_fever.png, roc_*.png, train_*.png, sweep_*.png)
├── tests/           # test_data.py, test_artefacts.py, test_eda.py, test_models.py (MSE1); test_claims.py, test_fusion.py, test_api.py (later)
└── agent-docs/      # LOCAL ONLY shared notes for AI agents (never committed)

Tooling

- requirements.txt (key pins): python==3.11, torch>=2.3 (default PyPI wheel bundles CUDA 12.x/13.x and runs on the RTX 2050/3050-class 4 GB laptop GPU; CPU-only wheel for Docker), transformers>=4.44, datasets, scikit-learn>=1.5, spacy>=3.7 + en_core_web_sm, sentence-transformers>=3.0, faiss-cpu, trafilatura, newspaper3k, htmldate, dateparser, ddgs, wikipedia-api, requests, fastapi, uvicorn, pydantic, lime, shap (optional), optuna (optional), langdetect, pandas, pyarrow, matplotlib, seaborn, datasketch, pytest, jinja2, python-dotenv.

- Makefile targets: setup (installs the spaCy en_core_web_sm wheel by URL — python -m spacy download silently installs nowhere under a uv venv), download (scriptable raw downloads into data/raw/ — no Kaggle credentials needed, see §21.1 and data/README.md), data, index, train-baselines, train-distilbert, train-liar, train (umbrella alias = train-baselines + train-distilbert + train-liar), models (umbrella alias = train + index; used by §17 and NFR-5), eval-models, eval-e2e, eval (all), run, test, docker-build, docker-run, paper (delegates to paper/Makefile: latexmk if installed, otherwise the tectonic binary in ~/.local/bin); helper targets nb-run (notebook 00), eda (notebook 01), nb-run-baselines (notebook 02), lint, clean-data. docs/results/train_logs/*.json are tracked; *.log files are git-ignored except docs/mse1_make_data.log.

- Optional pre-commit with ruff + black; nbstripout to keep notebooks diff-able — do NOT strip outputs from notebooks shown in vivas; run it only after each exam (examiners need the saved outputs).

- Seeds fixed in src/common/seed.py (random, numpy, torch, transformers.set_seed).

# 25. Risk Register

| # | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | Search API rate limits / DuckDuckGo blocking (ddgs is unofficial) | High | Medium | SQLite cache; back-off and rotate query variants; Wikipedia + Google FC as alternatives; offline mode for demos |
| R2 | GPU unavailable (member’s laptop busy/broken) | Medium | Medium | Google Colab free T4 path documented; CPU subset path; checkpoints shared via HF Hub |
| R3 | Dataset leakage inflates numbers and examiners challenge them | High | High | Artefact removal + explicit leakage audit + cross-dataset table (turned into a strength of the paper) |
| R4 | College Wi-Fi fails during demo | High | High | MODE=offline with pre-warmed cache; phone hotspot; recorded demo video |
| R5 | URL extraction fails on paywalled/JS-heavy sites | Medium | Low | newspaper3k fallback; clear error; user can paste text |
| R6 | NLI model mislabels long/complex evidence | Medium | Medium | Sentence-level passages (≤ 3 sentences); fact-checker ratings override NLI; single-source results → UNVERIFIABLE |
| R7 | Live Claims Set labelling too slow or biased | Medium | Medium | Start in week 9; two labellers per item; use fact-checker verdicts as ground truth |
| R8 | Paper deadline / venue mismatch | Medium | High (5 marks) | arXiv fallback; shortlist venues by week 10; guide sign-off on the venue |
| R9 | Plagiarism > 10% | Low | High (5 marks) | Write from notes; Turnitin at weeks 14 and 16; paraphrase dataset descriptions |
| R10 | Scope creep (image OCR, Hindi, LLM) | Medium | Medium | §5.2 list is binding; stretch goals only after ESE-DoD is met |
| R11 | Model too large for free hosting | Low | Low | HF Spaces 16 GB RAM suffices; MODE=lite for Render; int8 quantisation available |
| R12 | Team member drops or is unavailable | Low | High | Backup owner per role (§23); shared docs + agent-docs; weekly sync |

# 26. Minimum Viable Project & Stretch Goals

MVP (if behind schedule at week 12): - Headline/article/URL input; content extraction. - TF-IDF + SVM or DistilBERT classifier (whichever is ready) — reported as a style signal. - Claim identification by heuristics only. - Evidence from the offline index + Wikipedia only; stance via the pre-trained NLI model. - Temporal check limited to publication-date vs. evidence-date gap + recency cues. - Fusion rules R1, R3, R4, R7, R9 (no fact-check API rule). - Template explanation + evidence cards; basic HTML UI; Docker image; HF Space. - Evaluation: classifier metrics + cross-dataset + e2e on ≥ 50 Live Claims.

Stretch goals (only after the ESE Definition of Done is met): - Ollama paraphrasing of explanations; SHAP figures. - Screenshot input via OCR (pytesseract). - Hindi/Hinglish via translation to English (free IndicTrans2 or facebook/nllb-200-distilled-600M). - Fine-tune the stance model on the FEVER subset; learned (logistic) fusion instead of rules, compared against rules. - Browser bookmarklet that sends the current page URL to the API. - Participation in CLEF CheckThat! 2027.

# 27. Guiding Principles

- Never manufacture evidence. Every evidence item is a retrieved document or an index record with an ID; no generative model writes evidence, quotes, or dates.

- UNVERIFIABLE is a valid and important result. The system must not force FAKE/REAL when reliable evidence is missing.

- Evidence decides; style only advises. The content classifier adjusts confidence and breaks ties; it never overrides evidence.

- Show your work. Every verdict names the rule that fired, the sources, the dates, and what would change the verdict.

- Honest numbers. Report cross-dataset results and leakage audits even when they make the model look worse.

- Reproducible by a stranger. Fixed seeds, pinned versions, make eval.

- Runs on a student laptop with free tools. No paid APIs, no cloud GPUs, no large LLMs on the critical path.

- Scope is binding. §5.2 removals stay removed until the ESE Definition of Done is met.

# 28. Glossary

| Term | Meaning |
| --- | --- |
| Claim | A declarative sentence asserting a checkable fact. |
| Check-worthiness | How much a sentence deserves fact-checking (ClaimBuster notion). |
| Evidence passage | 1–3 sentences from a retrieved document most similar to a claim. |
| Stance / NLI | Whether evidence supports, refutes or is neutral to a claim; computed with Natural Language Inference (entailment / contradiction / neutral). |
| Cross-encoder | A transformer that reads claim and evidence jointly to score their relation. |
| FAISS | Facebook AI Similarity Search — a library for fast vector nearest-neighbour search. |
| Fusion | The rule-based step that combines stance, temporal and classifier signals into a verdict. |
| LIME | Local Interpretable Model-agnostic Explanations — perturbs input tokens to estimate each token’s influence on a classifier. |
| Leakage / artefact | Dataset features (e.g., “(Reuters)”) correlated with the label that do not generalise. |
| Macro-F1 | Mean of per-class F1 scores; robust to class imbalance. |
| Old-news-as-new | A true past event re-shared with recency cues as if it were current. |
| Offline mode | Pipeline run using only local models and the local fact-check index. |
| Tier (source) | Reliability class of a domain used as an evidence weight. |
| HF Spaces | Hugging Face’s free hosting for ML demos (Docker/Gradio/Streamlit). |

# 29. References

Datasets

- P. K. Verma, P. Agrawal, I. Amorim, R. Prodan, “WELFake: Word Embedding Over Linguistic Features for Fake News Detection,” IEEE Trans. Computational Social Systems, 8(4), 2021. Data: https://zenodo.org/record/4561253 ; https://www.kaggle.com/datasets/saurabhshahane/fake-news-classification

- H. Ahmed, I. Traore, S. Saad, “Detection of Online Fake News Using N-Gram Analysis and Machine Learning Techniques,” ISDDC 2017 (LNCS 10618). ISOT dataset: https://onlineacademiccommunity.uvic.ca/isot/2022/11/27/fake-news-detection-datasets/

- W. Y. Wang, “‘Liar, Liar Pants on Fire’: A New Benchmark Dataset for Fake News Detection,” ACL 2017. https://www.cs.ucsb.edu/~william/data/liar_dataset.zip

- J. Thorne, A. Vlachos, C. Christodoulopoulos, A. Mittal, “FEVER: a Large-scale Dataset for Fact Extraction and VERification,” NAACL 2018. https://fever.ai/dataset/fever.html

- K. Shu, D. Mahudeswaran, S. Wang, D. Lee, H. Liu, “FakeNewsNet: A Data Repository with News Content, Social Context and Spatiotemporal Information,” Big Data, 2020. https://github.com/KaiDMML/FakeNewsNet

- F. Arslan, N. Hassan, C. Li, M. Tremayne, “A Benchmark Dataset of Check-worthy Factual Claims,” ICWSM 2020. https://zenodo.org/record/3609356

Key papers

- S. Vosoughi, D. Roy, S. Aral, “The spread of true and false news online,” Science, 359(6380), 2018.

- M. S. Islam et al., “COVID-19–Related Infodemic and Its Impact on Public Health: A Global Social Media Analysis,” Am. J. Trop. Med. Hyg., 103(4), 2020.

- World Economic Forum, Global Risks Report 2024. https://www.weforum.org/publications/global-risks-report-2024/

- R. K. Kaliyar, A. Goswami, P. Narang, “FakeBERT: Fake news detection in social media with a BERT-based deep learning approach,” Multimedia Tools and Applications, 80, 2021.

- N. Hassan, F. Arslan, C. Li, M. Tremayne, “Toward Automated Fact-Checking: Detecting Check-worthy Factual Claims by ClaimBuster,” KDD 2017.

- I. Augenstein et al., “MultiFC: A Real-World Multi-Domain Dataset for Evidence-Based Fact Checking of Claims,” EMNLP 2019.

- Z. Liu, C. Xiong, M. Sun, Z. Liu, “Fine-grained Fact Verification with Kernel Graph Attention Network,” ACL 2020.

- M. T. Ribeiro, S. Singh, C. Guestrin, “‘Why Should I Trust You?’: Explaining the Predictions of Any Classifier,” KDD 2016 (LIME).

- S. M. Lundberg, S.-I. Lee, “A Unified Approach to Interpreting Model Predictions,” NeurIPS 2017 (SHAP).

- V. Sanh, L. Debut, J. Chaumond, T. Wolf, “DistilBERT, a distilled version of BERT,” arXiv:1910.01108, 2019.

- P. He, J. Gao, W. Chen, “DeBERTaV3: Improving DeBERTa using ELECTRA-Style Pre-Training,” ICLR 2023.

- N. Reimers, I. Gurevych, “Sentence-BERT: Sentence Embeddings using Siamese BERT-Networks,” EMNLP 2019.

- X. Zhou, R. Zafarani, “A Survey of Fake News: Fundamental Theories, Detection Methods, and Opportunities,” ACM Computing Surveys, 53(5), 2020.

- Z. Guo, M. Schlichtkrull, A. Vlachos, “A Survey on Automated Fact-Checking,” TACL, 10, 2022. 20a. J. Devlin, M.-W. Chang, K. Lee, K. Toutanova, “BERT: Pre-training of Deep Bidirectional Transformers for Language Understanding,” NAACL-HLT 2019, pp. 4171–4186. 20b. A. Williams, N. Nangia, S. R. Bowman, “A Broad-Coverage Challenge Corpus for Sentence Understanding through Inference,” NAACL-HLT 2018, pp. 1112–1122 (MultiNLI — training basis of the NLI stance model). 20c. Y. Nie, H. Chen, M. Bansal, “Combining Fact Extraction and Verification with Neural Semantic Matching Networks,” AAAI 2019, pp. 6859–6866. 20d. K. Shu, L. Cui, S. Wang, D. Lee, H. Liu, “dEFEND: Explainable Fake News Detection,” KDD 2019, pp. 395–405. 20e. A. Hanselowski et al., “A Retrospective Analysis of the Fake News Challenge Stance-Detection Task,” COLING 2018, pp. 1859–1874. 20f. K. Popat, S. Mukherjee, A. Yates, G. Weikum, “DeClarE: Debunking Fake News and False Claims using Evidence-Aware Deep Learning,” EMNLP 2018, pp. 22–32. 20g. V. Pérez-Rosas, B. Kleinberg, A. Lefevre, R. Mihalcea, “Automatic Detection of Fake News,” COLING 2018, pp. 3391–3401. 20h. A. Zubiaga, A. Aker, K. Bontcheva, M. Liakata, R. Procter, “Detection and Resolution of Rumours in Social Media: A Survey,” ACM Computing Surveys, 51(2), 2018. 20i. M. S. Al-Zaman, “COVID-19-Related Social Media Fake News in India,” Journalism and Media, 2(1), 2021, pp. 100–114. 20j. W. Wang, F. Wei, L. Dong, H. Bao, N. Yang, M. Zhou, “MiniLM: Deep Self-Attention Distillation for Task-Agnostic Compression of Pre-Trained Transformers,” NeurIPS 2020, pp. 5776–5788. 20k. H. Ahmed, I. Traore, S. Saad, “Detecting opinion spams and fake news using text classification,” Security and Privacy, 1(1), e9, 2018. 20l. D. Bathini, “How WhatsApp helped turn an Indian village into a lynch mob,” BBC News, 18 Jul 2018, https://www.bbc.com/news/world-asia-india-44856910 ; Al Jazeera, “In India, WhatsApp stirs up deadly rumours,” 17 Jul 2018, https://www.aljazeera.com/features/2018/7/17/in-india-whatsapp-stirs-up-deadly-rumours (verified 28 Aug 2026).

The complete, verified BibTeX for all of the above is paper/refs.bib (33 entries); the per-paper survey table is docs/literature_table.md.

Tools and services

- Hugging Face Transformers — https://github.com/huggingface/transformers ; cross-encoder/nli-deberta-v3-small — https://huggingface.co/cross-encoder/nli-deberta-v3-small ; sentence-transformers/all-MiniLM-L6-v2 — https://huggingface.co/sentence-transformers/all-MiniLM-L6-v2

- spaCy — https://spacy.io ; FAISS — https://github.com/facebookresearch/faiss ; scikit-learn — https://scikit-learn.org

- trafilatura — https://trafilatura.readthedocs.io ; htmldate — https://htmldate.readthedocs.io ; dateparser — https://dateparser.readthedocs.io ; newspaper3k — https://newspaper.readthedocs.io

- ddgs (DuckDuckGo search) — https://pypi.org/project/ddgs/ ; Wikipedia API — https://www.mediawiki.org/wiki/API:Search ; Google Fact Check Tools API — https://developers.google.com/fact-check/tools/api

- FastAPI — https://fastapi.tiangolo.com ; LIME — https://github.com/marcotcr/lime ; Optuna — https://optuna.org

- Hugging Face Spaces — https://huggingface.co/docs/hub/spaces ; Render — https://render.com/docs/free ; Ollama — https://ollama.com

- IEEE conference template (Overleaf) — https://www.overleaf.com/latex/templates/ieee-conference-template/grfzhhncsfqn ; arXiv — https://arxiv.org

- Fact-checkers used for the Live Claims Set: PolitiFact https://www.politifact.com ; Snopes https://www.snopes.com ; AltNews https://www.altnews.in ; BOOM https://www.boomlive.in ; PIB Fact Check https://factcheck.pib.gov.in