# MSE 1 — Project Details & Verification

Fake News & Misinformation Detector (evidence-grounded, explainable 5-class news verification)

v1.1 — 28 August 2026 (Definition-of-Done ticked against the repository)

Table of Contents

# 1. Title block

| Field | Value |
| --- | --- |
| Project | Fake News & Misinformation Detector: an evidence-grounded, explainable news verification system |
| Milestone | MSE 1 (Mid-Semester Evaluation 1) — 20 marks, viva-based |
| Course | B.Tech semester project (NLP / ML), Dept. of CSE (AI/ML), KIET Group of Institutions, Ghaziabad; odd semester Aug–Dec 2026 |
| Team | Navishka Sharma (Data & EDA lead), Naitik Kukreja (Modelling lead), Naveen (Claim / Evidence / Stance lead), Prateek Srivastava (Backend / API / Deployment lead), Nikhil (UI / XAI / Paper lead) |
| Guide | <Guide name, designation> |
| Assumed MSE1 window | Weeks 6–7, 21 Sep – 4 Oct 2026 (week 6 = buffer + dry-run viva, week 7 = exam window). Adjust to the official academic calendar. |
| Document | v1.1, 28 Aug 2026 (v1.0 written 27 Aug). Companion to the master document docs/FakeNewsDetector_ProjectDetails.md (v2.1); all file names, dataset IDs and objective numbers follow it. |
| Repository | https://github.com/badnikhil/fake-news-detector (branch main); local clone /home/nikhil/Desktop/nlp |

MSE1 status — 28 Aug 2026, commits 4ad179a → e2a870d → 4e0a9b1 on main (this status note itself lands in the follow-up commit). Every code artefact in this document exists in the repository and was regenerated end-to-end on the dev laptop on that date (make data twice, byte-identical → make train-baselines → make nb-run-baselines → make nb-run → make eda → make test (102 passed) → make paper), and the same sequence succeeded in a fresh git clone with only data/raw/ copied in. To reproduce: make setup && make download && make data && make test && make train-baselines && make nb-run-baselines && make nb-run && make eda && make paper (≈ 25 min CPU after the download). Ticked boxes below ([x]) were verified by running the check; unticked ones carry an italic note saying why. What is still missing is team practice, not artefacts: the slide deck docs/mse1_slides.pdf, the dry-run viva, and the per-member “explain two papers” rehearsal.

## MSE 1 marking scheme (as on the evaluation form)

| Component | Criterion | Marks |
| --- | --- | --- |
| Project (15 marks, viva) | Problem Identification | 3 |
|  | Dataset | 3 |
|  | Data Preprocessing | 3 |
|  | EDA | 3 |
|  | Model Identification | 3 |
| Research Paper (5 marks, viva) | Introduction | 2.5 |
|  | Literature Survey | 2.5 |
| Total |  | 20 |

# 2. Milestone summary

What exists by MSE1. The problem, 5-class output scheme (REAL / FAKE / PARTIALLY TRUE / MISLEADING / UNVERIFIABLE), objectives O1–O8 and scope are fixed in the master document. The four core datasets (D1 WELFake, D2 ISOT, D3 LIAR, D4 FEVER subset) plus D5 FakeNewsNet-PolitiFact titles are downloaded, schema-unified and documented (data/README.md, notebooks/00_datasets.ipynb). A reproducible preprocessing pipeline (make data → src/preprocess/) performs cleaning, exact + near-duplicate removal, artefact/leakage removal (the ISOT “(Reuters)” dateline, photo credits, title tags, outlet suffixes, bylines, URL debris …) and stratified 80/10/10 splits with seed 42 (spaCy sentence segmentation is done on the fly by the claim module at MSE2, not stored in the parquet). notebooks/01_eda.ipynb produces ≥ 10 figures in docs/figures/ with a one-line insight each (docs/eda_summary.md), including a leakage-token table. The model ladder (TF-IDF baselines → DistilBERT; NLI cross-encoder for stance; MiniLM for retrieval) is justified with hyperparameter spaces and a hardware budget, and a TF-IDF + Logistic Regression baseline is already trained (notebooks/02_baselines.ipynb) as proof of feasibility. Paper §I (Introduction) and §II (Literature Survey) are drafted in paper/main.tex with ≥ 15 BibTeX entries and a comparison table.

What deliberately does NOT exist yet (planned for MSE2/ESE, so the examiner is not surprised): no fine-tuned DistilBERT, no GridSearchCV results, no evidence retrieval (online or offline FAISS index), no stance/NLI evaluation, no temporal check, no fusion rules in code, no FastAPI backend, no UI, no Docker image or deployment, no Live Claims Set (D7). (tests/ does exist at MSE1: make test checks the processed data, the artefact regexes, the EDA outputs and the baselines.) A URL → text + date ingest prototype may exist (week 5) but is not evaluated at MSE1.

# 3. Per-criterion sections

## 3.1 Problem Identification (3 marks)

What we built / delivered. A precise problem statement (given a headline / article / URL, decide with evidence, dates and an explanation whether its central claims are real, fake, partially true, misleading or unverifiable, using free tools on student hardware); motivation with cited statistics (Vosoughi et al. 2018; WEF Global Risks Report 2024; Islam et al. 2020 infodemic; Indian “old footage as breaking news” pattern); the gap (existing detectors are binary style classifiers that cannot explain, cannot handle partial truth/context, cannot say “I don’t know”); eight measurable objectives O1–O8; explicit in/out-of-scope table; seven user stories; the 5-class output scheme with definitions and examples; the system architecture (§9 of the master doc).

Artefacts

| Artefact | What it shows |
| --- | --- |
| docs/FakeNewsDetector_ProjectDetails.md §2–§9 (+ .docx, printed) | Problem statement, motivation, objectives, scope, user stories, 5-class scheme, architecture diagram + component table |
| docs/mse1_slides.pdf (slides 1–6) | 5-minute version of the above for the viva |
| paper/main.tex §I | Same problem statement in paper form with 3 contribution bullets |

Acceptance criteria / Definition of Done

- ☐ Problem statement is one sentence, appears identically in the master doc §3, the slides and paper/main.tex §I. (not met only because docs/mse1_slides.pdf does not exist yet — team action; master §3 ↔ paper §I checked by the paper agent, docs/problem_identification.md)

- ☒ Every motivating statistic has a citation; items marked [verify] in the master doc (Indian lynching figure) are either verified or dropped from the paper. (verified 28 Aug: BBC/Al Jazeera figure used; table V1–V6 in docs/problem_identification.md)

- ☒ Objectives O1–O8 each have a numeric target (master doc §4).

- ☒ The five classes have a one-line definition and one example each (master doc §8); UNVERIFIABLE is explained as a first-class output.

- ☒ Out-of-scope table (§5.2) is present — no video/image forensics, no multilingual, no crawlers, no paid APIs/LLMs.

- ☐ Every team member can draw the pipeline (input → ingest → preprocess → claims → evidence → stance → temporal → fusion → explanation) on the whiteboard in under 2 minutes. (team action before viva)

How the examiner can verify it in ≤ 3 minutes. Open the printed master doc at §3 (problem statement) and §8 (class table); ask any member to define the five classes and give one example each; ask “what happens when no evidence is found?” (answer: UNVERIFIABLE, by design); check that the motivation statistics carry references (§29).

Likely viva questions

- Why five classes instead of fake/real? Real misinformation is mostly partial truth or true-but-out-of-context; a binary label cannot express “old news as new” (MISLEADING) or “right event, wrong number” (PARTIALLY TRUE), and forcing FAKE/REAL when evidence is missing is itself misinformation — hence UNVERIFIABLE.

- Why is UNVERIFIABLE a valid output? Hyper-local or very recent claims have no coverage yet; saying “no reliable evidence either way” is more honest and safer than guessing. O6 targets UNVERIFIABLE precision ≥ 0.7.

- How is this different from a text classifier? A classifier learns writing style and dataset artefacts; it cannot say why. Here evidence decides the verdict; the classifier only adjusts confidence (±0.10) or breaks a single-source tie (fusion rule R8).

- Why not use ChatGPT / a large LLM? Cost, hardware (must run on a 4 GB GPU / CPU laptop), non-reproducibility and hallucination — an LLM could invent evidence, which violates requirement NFR-3 (“no fabricated evidence”).

- Who are the users? Ordinary news consumers who receive items on WhatsApp/Instagram and want a fast second opinion with sources; secondary users are examiners (offline mode) and ourselves (research testbed).

- What is the measurable goal? O1 macro-F1 ≥ 0.95 on WELFake test (with honest cross-dataset numbers); O6 macro-F1 ≥ 0.55 on the 5-class Live Claims Set; O7 a public free-tier demo with ≤ 15 s median latency.

- What is explicitly out of scope and why? Deepfake/image forensics (separate research problem), multilingual (English only; Hindi is a stretch), social-platform crawlers (ToS/brittleness), guarantees of truth.

## 3.2 Dataset (3 marks)

What we built / delivered. All core datasets downloaded into data/raw/ (git-ignored), converted to a unified schema id, title, text, label, label5, label3, source_dataset, date, split, meta (identical for every dataset; meta = JSON extras), and documented with size, label set, source URL, licence and role. Label mappings are fixed: LIAR 6 → project 5 (true, mostly-true → REAL; half-true → PARTIALLY TRUE; barely-true → MISLEADING; false, pants-fire → FAKE) plus a 3-way collapse (TRUE / MIXED / FALSE); FEVER SUPPORTS / REFUTES / NEI → SUPPORTS / REFUTES / NEUTRAL stance.

| ID | Dataset | Size (must match on disk) | Role at MSE1 |
| --- | --- | --- | --- |
| D1 | WELFake (Verma et al., 2021) | 72,134 articles (35,028 real / 37,106 fake; CSV label 0 = real, 1 = fake — the Zenodo blurb says the reverse, see data/README.md) | Primary classifier train/val/test |
| D2 | ISOT (Ahmed et al., 2017) | 44,898 (21,417 true / 23,481 fake) | Leakage study (raw vs. processed); cross-dataset only against WELFake∖ISOT — ≈ 99.6 % of processed ISOT is contained verbatim in WELFake (finding of 2026-08-28, see §3.3 / §3.5) |
| D3 | LIAR (Wang, 2017) | 12,836 (train 10,269 / val 1,284 / test 1,283) | Fine-grained labels; offline index later |
| D4 | FEVER (Thorne et al., 2018) | 185,445 total → 20k train / 3k dev sampled, balanced | Stance evaluation (MSE2) |
| D5 | FakeNewsNet – PolitiFact titles (Shu et al.) | ~1,056 (432 fake / 624 real) | Offline index (MSE2) |
| D6 | ClaimBuster (Arslan et al., 2020) | 23,533 sentences | Optional; download only |
| D7 | Live Claims Set (ours) | ~100, 5-class | Not started (weeks 9–13) |

Artefacts

| Artefact | What it shows |
| --- | --- |
| data/README.md | Per-dataset table: URL, download date, file checksum, licence, size, label set, our mapping |
| notebooks/00_datasets.ipynb | Loads each raw file, prints row counts + label distributions, applies the unified schema, shows 3 sample rows per dataset |
| data/raw/ (local only) | Original files; .gitignored |
| Master doc §10, §10.1, §10.2 | Dataset table and label mappings |

Acceptance criteria / Definition of Done

- ☒ notebooks/00_datasets.ipynb runs “Run All” without error (make nb-run, 11 s) and prints raw counts equal to the table above (72,134 / 44,898 / 12,836 / FEVER subset 20k + 3k / ~1,056); processed counts for WELFake/ISOT are lower after empty/short-row drop and exact + near de-duplication (numbers in docs/mse1_make_data.log).

- ☒ Every dataset row in data/README.md has: source URL, licence line, download date, SHA-256 of the raw archive.

- ☒ Unified schema is identical across datasets (tests/test_data.py::test_schema_columns_identical); label uses the project vocabulary (fake/real, or LIAR 6-way + mapped columns label5, label3).

- ☒ LIAR official train/val/test are kept unchanged; FEVER subset sampling uses a fixed seed and is balanced across the three labels. (tests test_liar_official_splits_unchanged, test_fever_subset_balanced; LIAR’s official splits themselves contain 5 train∩val + 4 train∩test duplicate statements — kept, disclosed)

- ☒ Licence notes marked [verify] in the master doc (WELFake CC BY 4.0 on Zenodo, ClaimBuster CC BY 4.0) are confirmed and recorded. (Zenodo API license.id, 28 Aug)

- ☒ Nothing in data/raw/ or data/processed/ is committed to git. (git ls-files data → only data/README.md, data/splits/.gitkeep)

How the examiner can verify it in ≤ 3 minutes.

cat data/README.md                                   # sizes, licences, mappings
python -c "import pandas as pd; \
  [print(n, len(pd.read_parquet(f'data/processed/{n}.parquet'))) \
   for n in ['welfake','isot','liar','fever_subset','fnn_politifact']]"
jupyter notebook notebooks/00_datasets.ipynb         # scroll to the count cells

Raw counts must equal the table (processed WELFake/ISOT are smaller after de-duplication — see docs/mse1_make_data.log); ask for the LIAR → 5-class mapping from memory.

Likely viva questions

- Why four datasets instead of one? Each has a job: WELFake (largest, article-level, near-balanced) trains the classifier; ISOT tests cross-dataset generalisation and exposes leakage; LIAR gives fine-grained truth shades for PARTIALLY TRUE / MISLEADING and seeds the offline index; FEVER provides labelled (claim, evidence) pairs to evaluate stance detection.

- Why WELFake as primary? 72k articles merged from four sources by its authors, so less single-source style bias than ISOT; near-balanced (35k/37k); free (Zenodo, CC BY 4.0 — make download fetches it without a Kaggle account).

- What is wrong with ISOT? All “true” articles come from Reuters and carry a “WASHINGTON (Reuters) –” dateline; a model can reach ~99% by learning that token. We strip it and report the drop.

- Why map LIAR 6 → 5 that way? PolitiFact’s own definitions: mostly-true is “accurate with clarification” (REAL); half-true is “leaves out important details” (PARTIALLY TRUE); barely-true “ignores critical facts” (MISLEADING); false and pants-fire are both wrong (FAKE). UNVERIFIABLE has no LIAR counterpart — it arises only from retrieval failure.

- Why also a 3-way LIAR collapse? 6-way text-only accuracy is ~27% (Wang 2017); TRUE/MIXED/FALSE is what the fusion step actually consumes.

- Why only 20–30k of FEVER? It is used to evaluate (and optionally fine-tune) a pre-trained NLI model, not to train from scratch; 20k pairs fit one epoch in ~30–40 min on an RTX 2050/3050-class 4 GB GPU.

- Are the datasets recent? No — ISOT is 2015–2018, LIAR ≤ 2017. That is why the end-to-end evaluation uses our own Live Claims Set of ~100 claims from Aug–Nov 2026. (Licences: see the DoD list above and data/README.md.)

## 3.3 Data Preprocessing (3 marks)

What we built / delivered. make data runs src/preprocess/{clean,dedupe,artefacts,split}.py in order: (1) load + unify schema; (2) drop empty / < 20-token texts and log counts; (3) exact duplicates via SHA-1 of normalised text, near-duplicates via MinHash (datasketch) — and assert zero duplicate pairs across train/test; (4) artefact / leakage removal (src/preprocess/artefacts.py, applied to text and title before normalisation): ISOT “WASHINGTON (Reuters) -” datelines and “(Reuters)” tokens; “Featured image via/by/: …”, “Read more:”, “21st Century Wire says…” / “SUPPORT 21WIRE” trailers; URLs, e-mails, Twitter handles, pic.twitter links and the pic. twitter. / https: . / empty-( ) / tweet-time-stamp debris of WELFake’s own tokenisation; photo/image credits (“Photo: … via Getty Images”, “(Photo by AFP)”, “Image credit: …”) and “Via: ” source lines; embed captions (“Watch it below:”, “Here’s the video via YouTube”); bylines (“Follow  on Twitter”, “ is a reporter for Breitbart …”); bracketed title tags [VIDEO] / (IMAGES); trailing outlet suffixes in titles (” - Breitbart”, ” - The New York Times”, closed list). Bare source names in prose (“told Reuters”) are kept. An “artefact-only” classifier is trained to quantify the leakage; (5) NFKC normalisation, whitespace/quote normalisation (lower-casing only for the TF-IDF path — cased text kept for transformers); (6) spaCy sentence segmentation with offsets is not stored — the claim module (MSE2) segments on the fly, which is why the parquet keeps cased text; (7) tokenisation choices recorded (TF-IDF word 1–2-grams; DistilBertTokenizerFast max_len 256 as a GPU-budget choice — only 19 % of WELFake inputs fit in 256 tokens, 50 % in 512, so the MSE2 sweep compares 256 vs 512); (8) stratified 80/10/10 splits per dataset with random_state=42, saved as ID lists; LIAR keeps official splits; (9) class weights (not resampling) noted for LIAR.

Artefacts

| Artefact | What it shows |
| --- | --- |
| Makefile target data | One command regenerates everything below |
| src/preprocess/load.py, artefacts.py, clean.py, dedupe.py, split.py, run_all.py | The pipeline steps (run_all.main() orchestrates; every step logs its counts) |
| data/processed/{welfake,isot,liar,fever_subset,fnn_politifact}.parquet | Unified, cleaned tables |
| data/splits/{welfake,isot}_{train,val,test}.csv, data/splits/liar_{train,val,test}.csv | ID lists so every model uses identical splits |
| notebooks/01_eda.ipynb (section “Before/after”) | raw vs. cleaned examples incl. a Reuters-prefix removal; leakage-token table; artefact-only classifier accuracy |
| tests/test_data.py, tests/test_artefacts.py | 27 data checks (schema, splits, no cross-split duplicates, no (Reuters)/URLs left) + 39 unit tests for the artefact regexes |
| src/common/seed.py | Fixed seeds for random, numpy, torch |
| Master doc §11.1 | The step list with rationale |

Acceptance criteria / Definition of Done

- ☒ make data runs end-to-end from the raw files in ≤ 15 min on a 4-core laptop CPU (dataset download is a documented prerequisite, not part of the target) and writes every parquet/CSV listed above. (6.8 min, peak RSS ≈ 1.8 GB on the 8-thread dev laptop, 28 Aug)

- ☒ Running make data twice yields byte-identical split CSVs (seed 42). (all 9 CSVs and all 5 parquets sha256sum -c OK across two consecutive runs, 28 Aug)

- ☒ Log output reports, per dataset: rows in, rows dropped (empty/short), exact duplicates removed, near-duplicates removed, rows out. (WELFake 72,134 → 1,591 / 1,047 → 8,217 → 480 → 60,799; ISOT 44,898 → 1,439 / 478 → 5,380 → 34 → 37,567; docs/mse1_make_data.log)

- ☒ Cross-split overlap check prints 0 duplicate pairs between train and test for WELFake and ISOT. (exact and MinHash, train↔val and train↔test)

- ☒ Split proportions are 80/10/10 ± 0.5% and class proportions in each split match the full dataset ± 1% (stratification). (test_split_ratios, test_split_stratified)

- ☒ grep -c "(Reuters)" on the processed ISOT text returns 0; the artefact-only classifier’s ISOT accuracy is reported (expected: very high, ≥ 0.9 — measured 0.9973 ± 0.0006 on 2026-08-28 with the 26 text patterns, logged in docs/mse1_make_data.log).

- ☒ Cased text is preserved in the parquet; lower-casing happens inside the TF-IDF vectoriser only. (test_cased_text_preserved)

- ☒ data/processed/ and data/splits/ are reproducible from a fresh clone + raw files by following data/README.md. (verified 28 Aug 20:00: git clone of commit 4e0a9b1 into a scratch directory with only .venv and data/raw/ linked in → make data 6.8 min, all 14 split CSVs / parquets byte-identical to the main checkout, make test 101 passed + 1 skipped (the saved-model test skips without make train-baselines), make paper 5 pages, no undefined citations)

How the examiner can verify it in ≤ 3 minutes.

make data 2>&1 | tail -30          # or, if already run: ls -la data/processed data/splits
python -c "import pandas as pd; d=pd.read_parquet('data/processed/isot.parquet'); \
  print(d.text.str.contains('\(Reuters\)').sum())"     # expect 0
python -c "import pandas as pd; s=pd.read_csv('data/splits/welfake_train.csv'); print(len(s))"  # 48,639 = 80% of the 60,799 de-duplicated rows
grep -c "" docs/mse1_make_data.log; grep "artefact patterns stripped" docs/mse1_make_data.log | head -1   # per-pattern document counts

Then open notebooks/01_eda.ipynb at the “Before/after” cell and the leakage-token table.

Likely viva questions

- Why remove “Reuters”? It appears in essentially every ISOT true article and no fake one — a label shortcut that gives ~99% in-domain accuracy and near-zero transfer. Removing it makes the numbers honest; we report the artefact-only accuracy as evidence.

- Why stratified 80/10/10 with a fixed seed? Validation is for model/hyperparameter selection, test is touched once; stratification keeps class ratios equal in every split; seed 42 + saved ID lists make every model comparable and the results reproducible.

- Why near-duplicate removal, not just exact? Syndicated articles differ by a few tokens; a near-duplicate in both train and test inflates accuracy. We use MinHash (Jaccard on shingles) and verify zero cross-split duplicates.

- Why keep cased text? Transformers use their own tokeniser (DistilBERT-uncased lower-cases internally); lower-casing beforehand would only lose information for the TF-IDF char-gram option and for spaCy NER, which is case-sensitive.

- Why not stemming / stop-word removal? Sub-word tokenisers handle morphology; TF-IDF with sublinear tf already down-weights frequent words; stop words like “not” matter for claims.

- Why max_len 256? Honest answer: it is a GPU-budget choice, not a coverage choice — the DistilBERT tokenizer coverage plot shows only 19 % of WELFake inputs fit entirely in 256 tokens (50 % in 512; head truncation at 256 keeps a median 50 % of an article), but the title + lede that survive carry most of the style signal and 256 fits fp16 batch 16 on a 4 GB GPU. The MSE2 sweep therefore compares 256 vs 512 (batch 8 × grad-accum 2), not 128 vs 256.

- Why class weights rather than oversampling for LIAR? Imbalance is mild; weights avoid duplicating short statements and leaking them across folds.

## 3.4 EDA (3 marks)

What we built / delivered. notebooks/01_eda.ipynb produces every plot/table listed in master doc §11.2, saves each to docs/figures/eda_*.png, and docs/eda_summary.md lists each figure with one-line insight → modelling consequence.

Artefacts

| Figure / table (docs/figures/) | What it shows → consequence |
| --- | --- |
| eda_class_balance.png | Class bars per dataset → WELFake/ISOT near-balanced; accuracy acceptable but we report macro-F1 |
| eda_length_hist.png | Word-length histograms per class → the real class has the wider spread (short wire briefs, long pieces), fakes cluster at 250–550 words; no length feature |
| eda_maxlen_coverage.png | DistilBERT-tokenizer coverage: 8.6 % / 19.1 % / 50.1 % of WELFake inputs fit in 128 / 256 / 512 tokens → max_len 256 is a GPU-budget choice; sweep 256 vs 512 |
| eda_top_ngrams_before.png / eda_top_ngrams_after.png | Top 30 uni/bigrams per class before and after artefact removal → the source tokens (“reuters”, “washington”; “featured image”, “image via”, “getty images”, “pic twitter”, “twitter com”, “21wire”, “https”) vanish; “said” (register) and “hillary” (content) remain |
| eda_wordclouds.png | Per-class word clouds → presentation aid |
| eda_ner_types.png | spaCy entity-type frequency per class → motivates claim heuristics (PERSON/ORG/GPE/DATE) |
| eda_isot_dates.png | ISOT publication-date distribution (2015–2018) → dataset age; motivates temporal check and the Live Claims Set |
| eda_duplicates.png | Exact / near-duplicate counts and cross-split overlaps → leakage audit |
| eda_liar_labels.png | LIAR 6- and 3-label distributions; label vs. speaker party → fine-grained difficulty |
| eda_fever_balance.png | FEVER subset label balance; evidence pointers per claim (the parquet stores page + sentence ids, not sentence text) and claim length → stance model input sizing |
| eda_style_features.png | Readability, punctuation, ALL-CAPS ratio per class → style features are real but shallow |
| eda_title_length.png, eda_leakage_tokens.png, eda_artefact_classifier.png, eda_liar_speakers.png, eda_vocab_overlap.png, eda_sources.png | Extra figures (18 in total): title length / ALL-CAPS share, per-token leakage counts, artefact-only classifier vs dummy, LIAR speaker shortcut, ISOT ⊂ WELFake vocabulary overlap, ISOT subject / FakeNewsNet domain as label proxies |
| docs/eda_summary.md, data/processed/eda_numbers.json | One insight + design decision per figure (generated by the notebook’s last cell); every quoted number, machine-readable |
| scripts/build_notebook_01.py, make eda | The notebook is generated from the builder and executed in place (≈ 4 min CPU, ≈ 2.5 GB RAM) |

Acceptance criteria / Definition of Done

- ☒ ≥ 10 figures exist in docs/figures/ with the names above, each ≥ 150 dpi, titled, axis-labelled, legend where needed. (18 figures at 200 dpi; tests/test_eda.py checks the 18 names)

- ☒ notebooks/01_eda.ipynb runs “Run All” in ≤ 20 min on CPU and regenerates every figure. (make eda: ≈ 10 min after the artefact-pattern list grew to 26 — the artefact-only classifier is recomputed on raw + processed WELFake and ISOT; was 4 min with 9 patterns)

- ☒ The before/after n-gram figures visibly differ (leakage tokens disappear after artefact removal). (red-highlighted bars in eda_top_ngrams_before.png; vanished tokens listed in docs/eda_summary.md)

- ☒ docs/eda_summary.md has exactly one insight line per figure and states the artefact-only classifier accuracy on ISOT. (test_summary_has_exactly_one_line_per_figure, test_summary_states_leakage_and_duplicate_numbers)

- ☒ Duplicate audit reports numbers (not just a plot): exact, near, cross-split — cross-split = 0 after preprocessing.

- ☒ At least one insight per figure is turned into a design decision (max_len, macro-F1, class weights, claim heuristics, temporal check). (third column of the table in docs/eda_summary.md)

How the examiner can verify it in ≤ 3 minutes. ls docs/figures/eda_*.png | wc -l (18 ≥ 10); open docs/eda_summary.md; (make eda regenerates everything in ≈ 4 min); open eda_top_ngrams_before.png next to eda_top_ngrams_after.png; ask “what does this figure change in your model?” for any two figures.

Likely viva questions

- What did the EDA change in your design? max_len 256 (length histogram), macro-F1 as headline metric (balance), artefact removal (n-gram leakage), entity-based claim heuristics (NER plot), temporal check + Live Claims Set (date plot).

- Which tokens leak the label? Measured (n-gram lists and eda_leakage_tokens.png): before removal “reuters”, “washington” for real; “featured image”, “image via”, “getty images”, “pic twitter”, “twitter com”, “screen capture”, “21wire”, “https” for fake. After removal the top lists are topical (trump, clinton, president …) and the class-specific residue is register — attribution words (“said”, “told”) for real, conversational words (“just”, “like”, “people”) plus “hillary” for fake; “hillary” is content, not an artefact, and stays.

- Are fake articles longer or shorter? Measured, not assumed: median 428 (real) vs 380 (fake) words in WELFake; both distributions are bimodal and it is the real class that has the wider spread (short wire briefs < 100 words: 11 % of reals vs 8 % of fakes; > 1,000 words: 15 % vs 9 %), while fakes cluster at 250–550 words. What fakes do have more of: exclamation marks (~10×), question marks, ALL-CAPS words and ALL-CAPS titles (4.2 % vs 0.0 %).

- What does the LIAR label-vs-party plot tell you? Labels are politically skewed by speaker; a text-only model can exploit speaker cues, which is why we use LIAR for fine-grained shading rather than as the main classifier.

- Why is the ISOT date range relevant? All data are 2015–2018 US politics; a model trained on it is stale — motivates cross-dataset testing and the 2026 Live Claims Set.

- How did you measure duplication? SHA-1 on normalised text (exact) and MinHash Jaccard ≥ 0.9 (near); counts are in eda_duplicates.png and the notebook.

## 3.5 Model Identification (3 marks)

What we built / delivered. The model ladder with rationale, hyperparameter search spaces and hardware/time budget (master doc §12), and a trained TF-IDF + Logistic Regression baseline on WELFake with accuracy / macro-F1 on the validation split as proof of feasibility.

| Tier | Model | Role |
| --- | --- | --- |
| Baseline | TF-IDF + Multinomial NB; TF-IDF + LR (trained at MSE1); TF-IDF + LinearSVC | Reference points; LR coefficients interpretable; SVM = CPU fallback for MODE=lite |
| Middle (optional) | Bi-LSTM + GloVe 100d | Only if time permits (week 9) |
| Final | DistilBERT-base-uncased fine-tuned (fp16, max_len 256, batch 16 on an RTX 2050/3050-class 4 GB GPU; CPU path 10k subset / Colab T4) | Content classifier |
| Fine-grained | DistilBERT (or TF-IDF + LR) on LIAR 3-way | Truth-shade probability for fusion |
| Stance | cross-encoder/nli-deberta-v3-small (pre-trained NLI; optional FEVER fine-tune) | SUPPORTS / REFUTES / NEUTRAL per (claim, evidence) |
| Embedding | all-MiniLM-L6-v2 | Offline FAISS index + passage re-ranking |
| Claims (optional) | TF-IDF + LR on ClaimBuster | Check-worthiness, combined with heuristics |

Artefacts

| Artefact | What it shows |
| --- | --- |
| Master doc §12.1–§12.3, docs/model_identification.md | Ladder + rationale, rejected alternatives, search spaces (GridSearchCV grid; DistilBERT lr {2e-5, 3e-5, 5e-5} × max_len {256, 512}, 6 configs, epochs fixed at 3 with the best epoch kept, warmup 0.1), measured hardware budget (RTX 2050 4 GB / CPU) |
| notebooks/02_baselines.ipynb | Loads data/splits/welfake_*, fits one TF-IDF + NB / LR / SVM, prints accuracy, P, R, macro-F1, confusion matrices on val; top ±25 LR coefficients with a leakage-token check; learning curve; ISOT run + cross-dataset preview; the ISOT ⊂ WELFake hash join |
| src/models/baselines.py (tfidf_baselines.py = alias) | Reusable training code + CLI; make train-baselines runs NB/LR/SVM on WELFake + ISOT (GridSearch at MSE2) |
| docs/results/classifier_table.md | Six MSE1 rows (NB / LR / SVM × WELFake / ISOT, val); rest at MSE2 |
| docs/mse1_slides.pdf (model slides) | Ladder, why DistilBERT, why NLI, why not an LLM |

Acceptance criteria / Definition of Done

- ☒ notebooks/02_baselines.ipynb runs “Run All” in ≤ 10 min on CPU using the saved split IDs (no re-splitting inside the notebook). (133 s in-kernel; B.load_split joins data/splits/*.csv by id)

- ☒ Reported on WELFake val: accuracy, precision, recall, macro-F1, confusion matrix; LR macro-F1 ≥ 0.90 (sanity check; the O1 target of ≥ 0.95 is for the final model on test). (LR 0.9316, SVM 0.9484, NB 0.8616 after artefact removal — 0.9462 / 0.9610 / 0.8620 before it; docs/results/classifier_table.md)

- ☒ The fitted vectoriser + LR are saved to data/models/tfidf_lr_welfake_v0.joblib and reload in one line. (test_saved_mse1_artefact_reloads_in_one_line)

- ☒ Top positive/negative LR coefficients are listed and contain no leakage tokens (otherwise preprocessing is incomplete). (met for publisher/format boiler-plate: the first run flagged via, video, image, breitbart, on twitter, follow, twitter, york times — 26 text + 2 title patterns were added to artefacts.py and everything was re-run; the top-25 now contain none of them. Three watch-list tokens remain by policy because they occur inside ordinary sentences — reuters (“told Reuters”), breitbart (“Breitbart News reported”) and via (“announced via Twitter”) — disclosed in docs/model_identification.md §4.1 and the notebook)

- ☒ The DistilBERT configuration (lr grid, epochs, max_len, batch, fp16, grad-accum) and the CPU/Colab fallback are written down; every member can state the hardware budget. (master §12.2–12.3 + docs/model_identification.md §3 with the measured RTX 2050 numbers; “every member can state it” = team action before viva)

- ☒ Each model in the ladder has a one-line “why included” and the alternatives rejected (BERT-base, RoBERTa, LLMs) are named with reasons. (docs/model_identification.md §1–2)

How the examiner can verify it in ≤ 3 minutes. Open notebooks/02_baselines.ipynb — scroll to the metrics cell and coefficient table; cat docs/results/classifier_table.md; ask the “why” questions below.

Likely viva questions

- Why baselines first? They take minutes, give a floor (LR usually ≥ 0.90 F1 here), expose leakage through interpretable coefficients, and become the CPU fallback (MODE=lite); a transformer that cannot beat TF-IDF + SVM is not worth its cost.

- Why DistilBERT rather than BERT-base? 66M vs. 110M parameters, ~40% smaller, ~60% faster, retains ~97% of BERT’s GLUE performance (Sanh et al. 2019); fits fp16 batch 16 × 256 tokens on a 4 GB RTX 2050/3050-class GPU (~15–25 min/epoch on the 48.7k de-duplicated train rows) and CPU inference ≤ 1 s.

- Why not RoBERTa / DeBERTa for the classifier? Larger memory footprint on 4 GB; the classifier’s job is only to adjust confidence, so the accuracy gain is not worth 2–3× training time. DeBERTa-v3-small is used where it matters — NLI stance.

- Why NLI for stance? Stance = “does the evidence entail / contradict / say nothing about the claim” — exactly the three NLI classes, so a pre-trained cross-encoder (nli-deberta-v3-small, trained on SNLI + MultiNLI only — per its model card, not on FEVER) works with zero training; FEVER gives a labelled dev set to measure it zero-shot.

- Why a cross-encoder rather than bi-encoder embeddings for stance? A cross-encoder reads claim and evidence jointly and models contradiction; cosine similarity of embeddings cannot distinguish “X happened” from “X did not happen”. Bi-encoder MiniLM is used only for retrieval, where speed matters.

- Which hyperparameters will you tune and how? Classical: GridSearchCV 5-fold over ngram_range, max_features, sublinear_tf, C / alpha, selected by val macro-F1. DistilBERT: the reduced manual grid of master §12.2 — lr {2e-5, 3e-5, 5e-5} × max_len {256, 512} = 6 configs, epochs fixed at 3 (best epoch by val macro-F1 kept), warmup 0.1, weight decay 0.01, fp16 (batch 16 at 256, batch 8 × grad-accum 2 at 512), each on a 20k stratified subset, best config retrained on full train.

- What if the GPU is unavailable? CPU path: 10k subset, max_len 128, 2 epochs (~1.5–3 h), or Google Colab free T4; checkpoints shared via the HF Hub so others only run inference. (For “why not an LLM”, see §3.1 Q4.)

## 3.6 Research Paper — Introduction (2.5 marks)

What we built / delivered. paper/main.tex §I (≈ 1 page, IEEE two-column, IEEEtran): motivation with cited statistics, the gap in style-based detectors, the problem statement, and three contribution bullets: (i) an evidence-grounded 5-class verdict scheme with an explicit UNVERIFIABLE class; (ii) a laptop-scale hybrid pipeline (claim identification → free-source retrieval with an offline index → NLI stance → temporal check → rule fusion) with explanations; (iii) an honest evaluation including a cross-dataset leakage audit and a 2026 Live Claims Set.

Artefacts

| Artefact | What it shows |
| --- | --- |
| paper/main.tex §I; paper/main.pdf (built via make paper) | The introduction, compiling without errors |
| paper/refs.bib | Entries cited in §I (Vosoughi 2018, WEF 2024, Islam 2020, etc.) |

Acceptance criteria / Definition of Done

- ☒ §I is 0.75–1.0 page in the IEEE template, compiles with make paper (latexmk if installed, otherwise tectonic), no ?? citations. (≈ 1.0–1.05 page — trim ~50 words if the examiner is strict; built with tectonic 0.17 because latexmk/IEEEtran are not in the local TeX Live; make -C paper check → 33 bib entries, no undefined citations)

- ☒ Problem statement in §I matches the master doc §3 word-for-word in meaning.

- ☒ Every statistic in §I is cited; the Indian lynching figure is verified or omitted. (verified, BBC + Al Jazeera)

- ☒ Exactly three contribution bullets, each traceable to an objective (O6, O3/O4/O5, O1).

- ☐ Written from notes, not pasted — will pass the week-14 Turnitin check (< 10%). (drafted from notes; the Turnitin check itself is week 14 — team action)

How the examiner can verify it in ≤ 3 minutes. Open paper/main.pdf page 1; check the contribution bullets against §4 objectives of the master doc; ask a member to state the gap in one sentence.

Likely viva questions

- What are your contributions? The three bullets above — scheme, pipeline, honest evaluation.

- What is the gap you address? Existing detectors classify style, not facts; they cannot explain, cannot handle partial truth or old-news-as-new, and cannot abstain.

- Why does misinformation matter enough for a paper? Vosoughi et al. 2018: false news is 70% more likely to be retweeted and reaches 1,500 people ~6× faster; WEF 2024 ranks mis/disinformation the top short-term global risk; Islam et al. 2020 count ≥ 800 deaths from one COVID rumour.

- Which venue? arXiv (cs.CL) in any case (week 15) plus an IEEE-sponsored Indian conference with a Nov–Dec deadline, chosen with the guide by week 10 (master doc §20).

- Who wrote it? Nikhil assembles; each member writes their module’s section and reviews another’s; §I drafted in week 4.

## 3.7 Research Paper — Literature Survey (2.5 marks)

What we built / delivered. paper/main.tex §II (≈ 1–1.5 pages) grouped into five themes — (a) style-based detectors and their datasets, (b) evidence-based fact verification, (c) claim detection / check-worthiness, (d) spread and temporal misinformation, (e) explainability and efficient models — ending with a comparison table and a “what is missing” paragraph that leads into our method. docs/literature_table.md holds the full table; paper/refs.bib holds ≥ 15 entries.

Literature-survey table skeleton (docs/literature_table.md; fill [fill] cells from the papers, never from memory)

| # | Reference | Dataset | Method | Reported result | Limitation | What we take from it |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Wang 2017, “Liar, Liar Pants on Fire” (ACL) | LIAR, 12.8k statements, 6 labels | CNN on text + speaker metadata | ~27% 6-way test acc. (text), 27.4% hybrid | Short statements; no evidence; 6-way barely above chance | LIAR data, 6→5 and 3-way mapping, honest baseline |
| 2 | Shu et al. 2020, FakeNewsNet (Big Data) | PolitiFact + GossipCop news with social context | Repository + content/social baselines | [fill] | Content requires re-crawling; social features unavailable to us | PolitiFact titles for the offline index |
| 3 | Ahmed, Traore & Saad 2017 (ISDDC) | ISOT, 44.9k articles | TF-IDF n-grams + LinearSVC etc. | up to 92% acc. (LSVM) | Reuters-only “true” class → source leakage | ISOT for cross-dataset + leakage audit; classical baselines |
| 4 | Verma et al. 2021, WELFake (IEEE TCSS) | WELFake, 72k articles | Linguistic features + word embeddings | 96.73% acc. | Binary; in-domain only | Primary training set; O1 target |
| 5 | Thorne et al. 2018, FEVER (NAACL) | 185k claims + Wikipedia evidence | Retrieval + NLI pipeline | 31.87 FEVER score / 50.91% label acc. (baseline) | Wikipedia-only; synthetic claims | Stance labels, evaluation set, pipeline shape |
| 6 | Kaliyar et al. 2021, FakeBERT (MTAP) | Kaggle fake-news | BERT + parallel CNN | 98.90% acc. | Binary; no evidence; leakage not audited | Transformer classifier upper bound; comparison row |
| 7 | Devlin et al. 2019, BERT (NAACL) | GLUE etc. | Bidirectional transformer pre-training | SOTA on 11 tasks | 110M params; heavy for 4 GB GPU | Fine-tuning recipe |
| 8 | Sanh et al. 2019, DistilBERT (arXiv) | GLUE | Knowledge distillation of BERT | 40% smaller, 60% faster, ~97% of BERT | Slight accuracy loss | Our content classifier |
| 9 | Reimers & Gurevych 2019, Sentence-BERT (EMNLP) | STS, NLI | Siamese BERT sentence embeddings | Similarity search 65 h → 5 s | Bi-encoder cannot model contradiction | MiniLM embeddings for retrieval; cross-encoder for stance |
| 10 | He et al. 2023, DeBERTaV3 (ICLR) | GLUE, MNLI | ELECTRA-style pre-training + disentangled attention | [fill] MNLI acc. | Base/large too big for 4 GB | nli-deberta-v3-small stance model |
| 11 | Ribeiro et al. 2016, LIME (KDD) | Any classifier | Local surrogate explanations | User-study gains in trust | Unstable across samples; cost | Token highlights labelled “style only” |
| 12 | Lundberg & Lee 2017, SHAP (NeurIPS) | Any model | Shapley-value attributions | Consistent attributions | Slow for text | Optional report figures |
| 13 | Vosoughi, Roy & Aral 2018 (Science) | 126k Twitter cascades | Empirical spread analysis | Falsehood 70% more likely retweeted; 6× faster to 1,500 people | Not a detector | Motivation statistics |
| 14 | Hassan et al. 2017, ClaimBuster (KDD) | Debate sentences | Check-worthiness classifier (SVM/NB) | [fill] | Political debates only | Claim heuristics; optional classifier |
| 15 | Arslan et al. 2020, ClaimBuster benchmark (ICWSM) | 23.5k sentences, CFS/UFS/NFS | Benchmark + classifiers | [fill] | Same | D6 dataset |
| 16 | Augenstein et al. 2019, MultiFC (EMNLP) | 34.9k claims, 26 fact-checkers | Evidence-based claim verification | [fill] | Heterogeneous labels | Real-world fact-checker labels as ground truth |
| 17 | Liu et al. 2020, KGAT (ACL) | FEVER | Kernel graph attention over evidence | ~70 FEVER score | Large model; Wikipedia only | Ceiling for evidence-based verification |
| 18 | Guo, Schlichtkrull & Vlachos 2022, survey (TACL) | — | Claim detection → retrieval → verdict → justification framework | — | — | Our pipeline follows this framework |
| 19 | Zhou & Zafarani 2020, survey (ACM CSUR) | — | Taxonomy: knowledge / style / propagation / source | — | — | Positions us as knowledge + style hybrid |
| 20 | Islam et al. 2020, infodemic (AJTMH) | Social media Jan–Apr 2020 | Content analysis | ≥ 800 deaths, ~5,800 hospitalisations from one rumour | Not a detector | Motivation |

Artefacts

| Artefact | What it shows |
| --- | --- |
| paper/main.tex §II | Themed survey with the comparison table and gap paragraph |
| paper/refs.bib | ≥ 15 BibTeX entries, IEEE style via IEEEtran bibliography |
| docs/literature_table.md | The table above, fully filled |

Acceptance criteria / Definition of Done

- ☒ ≥ 15 references in refs.bib, each cited at least once in §I–§II; no [fill] cells left in the paper’s table. (33 entries, 33 distinct \cite keys; grep -c '\[fill\]' docs/literature_table.md = 0)

- ☒ Five themes, each with ≥ 2 papers; the survey ends with an explicit gap statement matching our contributions.

- ☒ Every “Reported result” cell is copied from the paper with page/table reference in the team’s notes. (the page/table consulted and a confidence level are listed at the bottom of docs/literature_table.md; dEFEND’s accuracy is deliberately marked “not verified here”)

- ☐ Each member can explain two papers in 1 minute each (assign: Navishka — LIAR, WELFake; Naitik — FakeBERT, DistilBERT; Naveen — FEVER, KGAT; Prateek — ISOT, Sentence-BERT; Nikhil — LIME, Vosoughi). (team action before viva)

- ☐ No sentence pasted from a source (paraphrased from notes). (cannot be machine-verified here — Turnitin week 14, team action)

How the examiner can verify it in ≤ 3 minutes. Open paper/main.pdf §II and docs/literature_table.md; pick any two rows and ask the questions below; grep -c "@" paper/refs.bib ≥ 15.

Likely viva questions

- What does LIAR show? That 6-way truthfulness from text alone is ~27% — fine-grained truth needs evidence, not style.

- What is FEVER and why is it relevant? 185k Wikipedia-grounded claims labelled SUPPORTS/REFUTES/NEI with a retrieve-then-verify pipeline; it defines the stance task and gives us an evaluation set.

- FakeBERT reports 98.9% — why do you not just use that? It is binary, in-domain, and does not audit leakage; our cross-dataset experiment shows such numbers collapse across datasets.

- What is the difference between style-based and knowledge-based detection (Zhou & Zafarani)? Style uses how it is written; knowledge compares claims to external facts. We use knowledge to decide and style only to adjust confidence.

- Which paper is closest to your system? The Guo et al. 2022 framework (claim detection → evidence retrieval → verdict → justification) and FEVER-style pipelines; our additions are the news domain, temporal check, the 5-class scheme and laptop-scale deployment.

- Why LIME rather than attention weights? LIME is model-agnostic and gives token-level attributions that users understand; attention is not a faithful explanation.

# 4. Research paper at MSE1 — expected state

| Item | Expectation at MSE1 |
| --- | --- |
| Location | paper/main.tex, paper/refs.bib, paper/figures/ (empty or pipeline sketch); built by make paper → paper/main.pdf |
| Template | IEEEtran conference, two-column (Overleaf “IEEE Conference Template”); final paper 6–8 pages |
| §I Introduction | ≈ 1 page: motivation with 3 cited statistics, gap, problem statement, 3 contribution bullets |
| §II Literature Survey | ≈ 1–1.5 pages: five themes, 15–25 references, comparison table (from docs/literature_table.md), gap paragraph |
| §III–VIII | Section headings present with a one-line placeholder each (due MSE2/ESE per master doc §20) |
| Abstract | Placeholder only (ESE draft, week 14) |
| Plagiarism | Written from notes; first Turnitin check is week 14 (< 10% target) |

# 5. Viva demo script (10 minutes)

| Min | Criterion | Presenter | Show | Say |
| --- | --- | --- | --- | --- |
| 0–1.5 | Problem Identification | Nikhil | Master doc §3, §8 (printed) / slides 1–4 | Problem sentence; the 5 classes with one example; “evidence decides, style advises”; UNVERIFIABLE is intended |
| 1.5–2.5 | Architecture | Prateek Srivastava | Slide with the §9 pipeline; Makefile targets | Input → claims → evidence → stance → temporal → fusion → explanation; make data / train / eval reproducibility |
| 2.5–4 | Dataset | Navishka Sharma | data/README.md; notebooks/00_datasets.ipynb count cells | Why four datasets; sizes match; LIAR 6→5 mapping; licences |
| 4–5.5 | Data Preprocessing | Navishka Sharma | make data log (pre-run) ; 01_eda.ipynb before/after cell | Steps; Reuters-prefix removal; zero cross-split duplicates; stratified 80/10/10, seed 42 |
| 5.5–7 | EDA | Navishka Sharma (figures) + Naveen (NER/date figures → claims & temporal) | eda_top_ngrams_before/after.png, eda_length_hist.png, eda_ner_types.png, eda_isot_dates.png; docs/eda_summary.md | One insight per figure and the design decision it caused |
| 7–8.5 | Model Identification | Naitik Kukreja (ladder, DistilBERT, LR baseline) + Naveen (NLI stance, MiniLM) | 02_baselines.ipynb metrics + coefficients; docs/results/classifier_table.md; §12 tables | Why baselines first; LR val macro-F1; why DistilBERT on 4 GB; why NLI cross-encoder; not an LLM |
| 8.5–10 | Paper §I–II | Nikhil | paper/main.pdf p.1–2; docs/literature_table.md | Contributions; five survey themes; two papers in depth (LIAR, FEVER); the gap |

Rules: laptop pre-opened with all notebooks executed and figures visible; make data log saved to docs/mse1_make_data.log in case the live run is not possible; every member answers questions on any module (backup owners per master doc §23).

# 6. Pre-MSE1 checklist (the day before)

- ☒ Fresh-clone test on one member’s laptop: make setup → copy raw data → make data → three notebooks “Run All” without error. (done 28 Aug on the dev laptop from commit 4e0a9b1: clone + data/raw/ → make data → make test (101 passed, 1 skipped) → make paper all green; the three notebooks were executed in the main checkout the same evening; repeat on a second member’s laptop before the viva)

- ☒ ls docs/figures/eda_*.png | wc -l ≥ 10; docs/eda_summary.md complete. (18)

- ☒ notebooks/02_baselines.ipynb shows LR val accuracy/macro-F1; docs/results/classifier_table.md has the LR row. (six MSE1 rows)

- ☒ paper/main.pdf builds; §I–II present; refs.bib ≥ 15 entries; docs/literature_table.md has no [fill] cells.

- ☐ Master doc v2.1 printed (or PDF on a second laptop); docs/mse1_slides.pdf exported. (team action before viva — the slides do not exist yet)

- ☒ Notebook outputs are saved (do not enable nbstripout before the viva). (all three notebooks executed in place and committed with outputs)

- ☒ data/raw/, data/processed/, data/models/ are git-ignored; nothing large is committed. (largest tracked files are the executed notebooks and the EDA PNGs)

- ☒ [verify] items resolved: dataset licences, lynching statistic, satire-domain list (not needed at MSE1). (licences + lynching verified; the satire-domain list and the “IEEE conference hosted by KIET” venue line stay [verify] for the guide — not needed at MSE1)

- ☐ Dry-run viva done (week 6) with the demo script above; each member rehearsed their “why” answers and two literature papers. (team action before viva)

- ☐ Evidence-of-work log (§7) filled and printed. (paths and dates filled below; the “Reviewed by” column and the printout are a team action)

- ☐ Laptop charged; offline copy of everything (no dependency on college Wi-Fi at MSE1). (team action before viva)

Known gaps & honest answers

| Gap at MSE1 | Honest answer if asked |
| --- | --- |
| DistilBERT not yet trained | “Identified and budgeted (§12.3: ≈ 1–1.25 h for 3 epochs at max_len 256 on the RTX 2050/3050-class 4 GB GPU, ≈ 3 h for the 6-config sweep); training is the MSE2 criterion. The TF-IDF baselines prove the data pipeline.” |
| No GridSearchCV / sweep results | “Search spaces are fixed (§12.2); runs start in week 7 and are reported at MSE2 (Hyperparameter Tuning).” |
| No retrieval / stance / temporal / fusion code | “Designed in §13–14 with decision table R0–R9; implementation is weeks 7–10. The NLI model is pre-trained, so stance needs evaluation, not training.” |
| No UI / API / Docker / deployment | “ESE deliverables; architecture and endpoints are specified (§16–17).” |
| Live Claims Set (D7) not started | “Starts week 9 to keep claims recent (Aug–Nov 2026); ≥ 60 by MSE2, ~100 by ESE.” |
| ISOT ⊂ WELFake (≈ 99.6 % of processed ISOT is verbatim in WELFake) | “Found by our own hash join at MSE1. WELFake’s authors list Reuters/ISOT as one of their four sources. It means ‘train WELFake → test ISOT’ is in-domain, so the MSE2 cross-dataset study trains on WELFake minus the ISOT articles (WELFake∖ISOT ↔ ISOT); the leakage audit (raw vs processed ISOT) is unaffected.” |
| Optional items (Bi-LSTM, ClaimBuster classifier, SHAP, Ollama) absent | “Marked optional/stretch in scope; only after the core Definition of Done.” |
| Residual label cues in the LR coefficients: reuters, breitbart, via | “The publisher/format boiler-plate is gone (title tags, photo credits, bylines, outlet suffixes, URL debris — 26 text + 2 title patterns, re-run on 28 Aug). What remains are source names inside sentences — ‘told Reuters’, ‘Breitbart News reported’, ‘announced via Twitter’. Those are content words; deleting them would mean editing sentences, so we keep them and disclose that the classifier still knows which outlets an article talks about. Removing the boiler-plate cost the LR 1.5 macro-F1 points (0.946 → 0.932) — the first measurement of how much in-domain accuracy was leakage.” |
| ISOT ⊂ WELFake (99.9 % of processed ISOT texts are verbatim in WELFake; ≈ 80 % of ISOT val/test rows sit in WELFake train) | “Found by our own hash join. The planned ‘train WELFake → test ISOT’ would be a train-on-test number (0.978 macro-F1 in our preview vs 0.83 the other way). The MSE2 cross-dataset study therefore uses WELFake∖ISOT (23,257 rows) ↔ ISOT (master §18); the raw-vs-processed ISOT leakage audit is unaffected.” |
| LIAR official splits contain 5 train∩val + 4 train∩test identical statements | “Kept on purpose for comparability with Wang (2017) and every later LIAR paper; < 0.1 % of the data, disclosed in docs/eda_summary.md. Our own WELFake/ISOT splits have zero cross-split duplicates, exact or near.” |
| FEVER parquet stores evidence pointers (Wikipedia page + sentence id), not the sentence text | “The stance evaluation at MSE2 needs the evidence sentences: we will fetch them from the FEVER Wikipedia dump / use FEVER-NLI style pairs. The EDA therefore reports ‘evidence pointers per claim’ (29 % need > 1 sentence) rather than sentence lengths.” |
| make paper uses tectonic, not latexmk | “The local TeX Live lacks latexmk, IEEEtran.cls and the Times fonts; paper/Makefile uses latexmk when present and otherwise the tectonic binary in ~/.local/bin (documented in paper/README.md); Overleaf also compiles it. The PDF is 5 pages because §III–VIII are headed stubs.” |
| make eda takes ≈ 10 min, not 4 | “The artefact-only leakage classifier is recomputed on raw and processed WELFake + ISOT with 26 regex features; the budget is ≤ 20 min and the figures are committed, so nothing needs to run live.” |
| Slides (docs/mse1_slides.pdf) not yet made; dry-run viva not yet done | “Team action for week 6; every number on the slides must come from docs/results/classifier_table.md, docs/eda_summary.md and docs/mse1_make_data.log.” |
| Numbers may still shift | “All numbers are regenerated by make data / notebooks with seed 42; values quoted today are from the 28 Aug 2026 evening run (docs/results/classifier_table.md, docs/eda_summary.md, docs/mse1_make_data.log).” |

# 7. Evidence-of-work log (fill in; one row per artefact or decision)

| Date | Member | Item (what was done) | Link / path | Reviewed by |
| --- | --- | --- | --- | --- |
| 2026-08-27 | Nikhil | Master doc v2.0 + this MSE1 doc | docs/FakeNewsDetector_ProjectDetails.md, docs/milestones/MSE1_ProjectDetails.md | — |
| 2026-08-28 | Prateek Srivastava | Repo skeleton, requirements.txt, Makefile, .env.example, scripts/download_data.py | commit 3f8b609 |  |
| 2026-08-28 | Navishka Sharma | Datasets downloaded (no Kaggle), data/README.md, 00_datasets.ipynb | commit 61f3c71 |  |
| 2026-08-28 | Navishka Sharma | make data pipeline, splits, leakage audit; residual-artefact fix (26 + 2 patterns, tests/test_artefacts.py) | src/preprocess/, docs/mse1_make_data.log |  |
| 2026-08-28 | Navishka Sharma | 01_eda.ipynb, 18 figures, docs/eda_summary.md; ISOT ⊂ WELFake finding | commit e42ee69 + re-run |  |
| 2026-08-28 | Naitik Kukreja | 02_baselines.ipynb, NB/LR/SVM on WELFake + ISOT, classifier_table.md, docs/model_identification.md | commit 97c43f9 + re-run |  |
| 2026-08-28 | Naveen | Stance / retrieval rows of the model ladder; NER/date EDA insights → claim heuristics, temporal check | docs/model_identification.md §1, docs/eda_summary.md |  |
| 2026-08-28 | Nikhil | paper/main.tex §I–II, refs.bib (33), docs/literature_table.md, docs/problem_identification.md | commit 3f8b609 |  |
|  | All | docs/mse1_slides.pdf; dry-run viva (week 6) | pending |  |