# MSE 2 — Project Details & Verification

Fake News & Misinformation Detector (evidence-grounded, explainable 5-class news verification)

v1.0 — 27 August 2026 (prepared for the MSE 2 window, weeks 12–13, 2–15 Nov 2026)

Table of Contents

Status (2026-10-26, integration pass): classical models tuned + tested (GridSearchCV NB 18 / LR 36 / SVM 36 configs, all completed), cross-dataset WELFake∖ISOT ↔ ISOT table, leakage audit, error analysis, LIAR 3-way head, zero-shot FEVER stance eval (0.7267 — misses O4), offline FAISS index, claims/temporal/fusion v1 and POST /analyze (offline) are done; Live Claims Set = 95 items; paper §III–VI drafted (make paper builds, 8 pp.). Deferred to ESE (user decision 2026-10-26: no more GPU training): DistilBERT max_len-512 runs, full-train retrain, DistilBERT test row and the O1 check (data/models/distilbert-welfake-v1/ does not exist; the served classifier is TF-IDF + LR). Not done yet: docs/results/fusion_thresholds.md (fusion.yaml values are untuned defaults) and all end-to-end numbers. Expected — not measured (†expected, not measured; to be replaced by the ESE run; no DoD box is ticked on this basis): DistilBERT full-train WELFake test macro-F1 ≈ 0.98–0.99† (basis: 20k-subset val 0.9863–0.9871, classical WELFake val–test gaps within ±0.003), so O1 is expected met† but not checked; DistilBERT ISOT test (in-domain) expected high†; DistilBERT cross-dataset WELFake∖ISOT ↔ ISOT expected to drop sharply like the classical models† (SVM 0.6611 / 0.5480); fusion thresholds τ 0.6, N 6 months, k 5† = the current untuned fusion.yaml defaults; end-to-end Live Claims 5-class = the O6 target† (macro-F1 ≥ 0.55, UNVERIFIABLE precision ≥ 0.7), not a prediction. Details: docs/results/distilbert_sweep.md, docs/results/classifier_table.md, paper §VI (Table “Expected outcomes”). Each DoD box below is ticked only if genuinely done; open boxes carry the reason.

# 1. Title Block

| Field | Value |
| --- | --- |
| Project | Fake News & Misinformation Detector: an evidence-grounded, explainable news verification system |
| Milestone | MSE 2 (Mid-Semester Evaluation 2) — Model Training, Hyperparameter Tuning, Result Analysis; Paper Methodology & Results |
| Department / course | CSE (AI/ML), KIET Group of Institutions — B.Tech semester project (NLP), Aug–Dec 2026 |
| Team | Navishka Sharma, Naitik Kukreja, Naveen, Prateek Srivastava, Nikhil |
| Guide | <Guide name, designation> |
| Assumed window | Weeks 12–13, 2–15 Nov 2026 (week 12 = buffer/freeze, week 13 = viva) — adjust to the official calendar |
| Master document | docs/FakeNewsDetector_ProjectDetails.md v2.0 (§12–14, 18, 20–24 are the source for everything below) |
| This document | docs/milestones/MSE2_ProjectDetails.md v1.0 — bring a printed copy to the viva |

## MSE 2 marking scheme (20 marks)

| Component | Criterion | Marks | Mode |
| --- | --- | --- | --- |
| Project (15) | Model Training | 5 | viva |
|  | Hyperparameter Tuning | 5 | viva |
|  | Result Analysis | 5 | viva |
| Research Paper (5) | Methodology | 2.5 | viva |
|  | Results | 2.5 | viva |

# 2. Milestone Summary

Recap of MSE 1 (weeks 1–7). Problem, 5-class scheme (REAL / FAKE / PARTIALLY TRUE / MISLEADING / UNVERIFIABLE) and objectives fixed; WELFake, ISOT, LIAR, FEVER-subset downloaded and schema-unified; make data produces cleaned, de-duplicated, artefact-stripped, stratified 80/10/10 splits (seed 42); EDA + leakage audit in notebooks/01_eda.ipynb; TF-IDF + LR baseline trained; paper §I–II drafted.

What exists by MSE 2 (weeks 7–12). (1) All content classifiers trained on WELFake with pinned configs: TF-IDF + Naive Bayes / Logistic Regression / LinearSVC, (optional Bi-LSTM + GloVe), and the final fine-tuned DistilBERT (data/models/distilbert-welfake-v1); (2) the LIAR 3-way head (TRUE / MIXED / FALSE); (3) the stance model cross-encoder/nli-deberta-v3-small evaluated on a FEVER dev subset (fine-tune optional); (4) the offline FAISS index (LIAR statements + FakeNewsNet PolitiFact titles, MiniLM embeddings); (5) GridSearchCV tables for the classical models and the DistilBERT sweep table; (6) test metrics, confusion matrices, ROC curves, the cross-dataset WELFake∖ISOT ↔ ISOT table with leakage discussion (MSE1 found that ≈ 99.6 % of processed ISOT is contained verbatim in WELFake, so the training side must exclude the hash-matched articles — master §18), and an error analysis; (7) online retrieval (DuckDuckGo + Wikipedia, cached), claim identifier v1, temporal check v1 and fusion v1 (rules R0–R9 + confidence); (8) POST /analyze working end-to-end in MODE=offline (claims → offline evidence → stance → temporal → fusion → JSON); (9) paper §III–VI drafted (≈ 5 pages); (10) Live Claims Set ≥ 60 items labelled.

Deliberately not yet built (scheduled for weeks 13–16, ESE). Front-end polish, LIME highlights + explanation templates + uncertainty text, Docker image and HF Spaces / Render deployment, full end-to-end 5-class evaluation on the ~100-item Live Claims Set, ablation, temporal test set, latency, case studies, comparison table, Turnitin check and venue submission. Saying this up front is expected and correct.

# 3. Criterion 1 — Model Training (5 marks)

What we built. Every model in the §12 ladder trained on identical splits (data/splits/*.csv) with fixed seeds (src/common/seed.py): TF-IDF + NB / LR / LinearSVC (src/models/baselines.py; tfidf_baselines.py is an alias); DistilBERT-base-uncased fine-tuned with fp16, max_len 256, batch 16 on the RTX 2050/3050-class 4 GB GPU (src/models/distilbert.py; CPU members use the 10k-subset / max_len 128 path or Colab T4); LIAR 3-way head with class weights (src/models/liar_head.py); stance model evaluated on 3k balanced FEVER dev pairs with gold evidence (src/stance/fever_eval.py); offline FAISS IndexFlatIP over ~14k MiniLM-embedded statements (src/evidence/offline_index.py, make index). Checkpoints in data/models/ (git-ignored, mirrored to the team HF Hub account).

Artefacts

| Path | What it shows |
| --- | --- |
| src/models/tfidf_baselines.py, distilbert.py, liar_head.py, bilstm.py (opt.) | Training scripts; make train-baselines, make train-distilbert, make train-liar |
| data/models/tfidf_{nb,lr,svm}.joblib, data/models/distilbert-welfake-v1/, data/models/distilbert-liar3-v1/ | Saved models; DistilBERT folder has config.json, trainer_state.json (loss/F1 per epoch), training_args.json |
| docs/results/train_logs/*.json | Copy of every run’s log: seed, config, wall-clock, hardware, per-epoch loss & val macro-F1 |
| docs/figures/train_*.png | Training curves (loss and val macro-F1 vs. epoch) for DistilBERT and LIAR head |
| docs/results/classifier_table.md | Val + test accuracy / P / R / macro-F1 / ROC-AUC per model |
| docs/results/stance_fever.md, docs/figures/cm_stance_fever.png | Stance accuracy / macro-F1 / CM on the FEVER dev subset |
| data/index/ (*.faiss, meta.parquet) | Offline index (~14k vectors, < 30 MB) built by make index |
| notebooks/03_transformers.ipynb, 05_stance.ipynb | Narrated training / stance runs |

Definition of Done

- ☒ make train-baselines runs on a fresh clone in < 10 min and writes the three .joblib files. (~2 min CPU; fresh clone verified at MSE1)

- ☐ data/models/distilbert-welfake-v1/ exists, loads with AutoModelForSequenceClassification, and is the model served by POST /classify. — deferred to ESE (GPU training stopped 2026-10-26; full retrain not run; /classify serves TF-IDF + LR and switches automatically once the checkpoint exists).

- ☐ A training log for every model (incl. the LIAR head) is saved under docs/results/train_logs/ with seed, full config, wall-clock, hardware (GPU/CPU/Colab) and per-epoch metrics. — logs exist for every model that was trained (baselines, tuned baselines, 3 DistilBERT sweep runs, LIAR head); the full DistilBERT run is deferred to ESE.

- ☐ docs/figures/train_distilbert.png shows train loss decreasing and val macro-F1 per epoch; best epoch marked. — figure exists but shows the best 20k-subset sweep run, not a full-train run (deferred to ESE).

- ☒ Stance model evaluated on the 3k FEVER dev subset; table + CM saved; accuracy reported against the O4 target (≥ 85 %). (0.7267 zero-shot — O4 not met, stated in the paper)

- ☒ make index builds data/index/ in < 5 min; a query returns top-5 hits with cosine scores and record IDs. (83.6 s, 13,892 vectors)

- ☒ All models use the same data/splits/ IDs (assert in scripts; no train/test overlap).

Verify in ≤ 3 minutes. (1) cat docs/results/classifier_table.md — five rows, all metrics filled. (2) cat data/models/distilbert-welfake-v1/trainer_state.json | head -60 — epochs, loss, eval_macro_f1. (3) Open docs/figures/train_distilbert.png. (4) MODE=offline make run, then curl -s -X POST localhost:8000/classify -H 'content-type: application/json' -d '{"text":"<paste a headline>"}' — returns p_fake from the checkpoint.

Likely viva questions

- Why DistilBERT and not BERT-base / RoBERTa? 66 M params (40 % smaller, ~60 % faster than BERT-base, ~97 % of its accuracy); fits a 4 GB GPU at max_len 256 / batch 16 in fp16; ≤ 1 s CPU inference for the app.

- Why fp16, max_len 256, batch 16? fp16 halves activation memory and uses tensor cores; the EDA length histogram shows the title + first ~200 word-pieces carry the signal, and 512 would double memory and time; 16 is the largest batch that fits — gradient_accumulation_steps=2 (effective 32) or gradient checkpointing if OOM.

- What do warmup and weight decay do? Warmup (6–10 % of steps) ramps the LR from 0 so large early Adam updates do not wreck the pretrained weights; weight decay 0.01 is L2-style regularisation (excluding bias/LayerNorm).

- Early stopping? Val macro-F1 evaluated every epoch, best checkpoint kept (load_best_model_at_end), stop when no improvement — 2–3 epochs suffice for 58k examples; more epochs overfit.

- How do you guarantee identical splits across models? Stratified 80/10/10 with random_state=42, saved as ID lists in data/splits/; every script loads those IDs and asserts zero overlap.

- How did CPU-only members train? 10k subset, max_len 128, 2 epochs (1.5–3 h), or Colab free T4; checkpoints shared via HF Hub — others only need inference.

- Was the stance model trained? No — nli-deberta-v3-small is pre-trained on SNLI + MultiNLI only (model card; not FEVER-NLI, as earlier drafts wrongly said), so our FEVER evaluation is zero-shot; we evaluate it (premise = evidence, hypothesis = claim; entailment/contradiction/neutral → SUPPORTS/REFUTES/NEUTRAL). A 1-epoch fine-tune on 20k FEVER pairs is optional.

- What is in the offline index and why? 12,836 LIAR statements with PolitiFact rulings + ~1,056 FakeNewsNet PolitiFact titles, 384-d all-MiniLM-L6-v2 vectors, FAISS IndexFlatIP on normalised vectors (= cosine), top-5 with cosine ≥ 0.55 — so the demo works with no internet.

# 4. Criterion 2 — Hyperparameter Tuning (5 marks)

What we built. GridSearchCV (5-fold, on train) for NB / LR / SVM over ngram_range ∈ {(1,1),(1,2)}, max_features ∈ {50k,100k,200k}, sublinear_tf ∈ {T,F}, C ∈ {0.1,1,10} (LR/SVM), alpha ∈ {0.1,0.5,1.0} (NB); a DistilBERT sweep on a 20k stratified subset over the reduced manual grid of master §12.2: lr ∈ {2e-5,3e-5,5e-5} × max_len ∈ {256,512} = 6 configs (epochs fixed at 3 with the best epoch kept, warmup ratio 0.1, weight decay 0.01, fp16; batch 16 at 256, batch 8 × grad-accum 2 at 512 — the EDA showed only 19 % of WELFake inputs fit in 256 tokens and 50 % in 512, so 512 rather than 128 is the informative second point), winner retrained on full train; LIAR head over lr ∈ {2e-5,3e-5} × epochs ∈ {3,5}; fusion thresholds (τ, min evidence count, N months) grid-searched on a 30-item dev slice of the Live Claims Set. Selection metric everywhere: validation macro-F1.

Artefacts

| Path | What it shows |
| --- | --- |
| docs/results/gridsearch_{nb,lr,svm}.csv | Every configuration tried with mean/std CV macro-F1, fit time; best row flagged |
| docs/results/distilbert_sweep.md | Every DistilBERT run: lr, max_len (256 / 512), best epoch, warmup, seed, val macro-F1, minutes, hardware; winner + full-train retrain row |
| docs/figures/sweep_*.png | Val macro-F1 vs. lr (grouped by max_len 256 / 512); GridSearch heat-map for SVM |
| src/fusion/fusion.yaml + docs/results/fusion_thresholds.md | Chosen τ / min-evidence / N-months and the dev-slice grid results |
| notebooks/04_tuning.ipynb | Narrated sweep, plots, val-vs-test gap table |

Definition of Done

- ☒ Tuning tables list every configuration tried (no cherry-picking) with val macro-F1; the winner is marked and its val-vs-test gap is reported. (classical: gap column in classifier_table.md; DistilBERT: no test number yet — ESE)

- ☒ gridsearch_*.csv are the raw cv_results_ exports (36 rows per LR/SVM grid, 18 for NB).

- ☒ distilbert_sweep.md includes the lr = 5e-5 runs and a one-line explanation of their behaviour. (max_len 256 only; 512 deferred to ESE)

- ☐ The config used for distilbert-welfake-v1 equals the sweep winner (stated in train_logs). — deferred to ESE (3 of 6 configs run, no winner, no retrain).

- ☐ fusion.yaml values match docs/results/fusion_thresholds.md; dev slice IDs are disjoint from evaluation items. — dev/eval slices are disjoint (tests/test_live_claims.py), but fusion_thresholds.md not produced yet: fusion.yaml holds untuned defaults (τ 0.6, N 6, k 5).

- ☒ make eval-models regenerates the sweep figures from the CSV/MD tables. (classical heat-maps; the DistilBERT sweep plot is rendered by make train-distilbert --render)

Verify in ≤ 3 minutes. column -s, -t docs/results/gridsearch_svm.csv | sort -k<macroF1 col> -r | head; cat docs/results/distilbert_sweep.md; open docs/figures/sweep_distilbert_lr.png; cat src/fusion/fusion.yaml.

Likely viva questions

- Why GridSearchCV for classical models but a small sweep for DistilBERT? A classical fit costs 1–5 min, so a 5-fold grid (36 configs) finishes in 30–60 min; a DistilBERT run costs ~20 min even on the 20k subset, so we sweep only the 3 hyperparameters that matter most and retrain the winner on full data.

- Which config won and why? <fill from distilbert_sweep.md> — explain via the curve: e.g., lr 3e-5 / 3 epochs / 256 gives the best val macro-F1 with a small val-test gap.

- What happened at lr = 5e-5? <fill> — typically noisier or lower val F1 / occasional divergence under fp16; that is why 2e-5–3e-5 is the safe band for fine-tuning.

- Why select on validation, never on test? Test is touched once, at the end; selecting on it leaks hyperparameters and inflates the reported number. The val-vs-test gap is our over-fitting check.

- Why sweep on a 20k subset? Ranking of configs on a stratified subset is a good proxy; it cuts a 12-run sweep from ~12 h to ~4 h; the winner is retrained on all 58k.

- What does sublinear_tf / C / alpha do? 1+log(tf) damps very frequent terms in long articles; C is the inverse regularisation strength; alpha is Laplace smoothing for unseen words.

- How were fusion thresholds tuned? Grid over τ, min evidence count and N months on a 30-item dev slice, maximising 5-class macro-F1; small slice, so we report it as preliminary and freeze the values in fusion.yaml.

# 5. Criterion 3 — Result Analysis (5 marks)

What we built. Held-out test metrics for NB, LR, SVM, DistilBERT (and Bi-LSTM if trained) on WELFake and ISOT; confusion matrices and ROC curves; the cross-dataset table (train WELFake∖ISOT → test ISOT and vice versa, with and without artefact removal; the WELFake∖ISOT domain = the ≈ 23.3k WELFake rows whose normalised text is not hash-matched to an ISOT article, near-duplicates removed — plain WELFake → ISOT is in-domain because ISOT ⊂ WELFake, master §18) and a leakage audit (an “artefact-only” classifier on ISOT datelines / source tokens); LIAR 3-way head vs. Wang (2017); stance metrics on FEVER; error analysis of ≥ 20 misclassified WELFake test items categorised (truncation, satire, opinion, label noise, artefact-driven, near-duplicate).

Artefacts

| Path | What it shows |
| --- | --- |
| docs/results/classifier_table.md | Accuracy / precision / recall / macro-F1 / ROC-AUC, test split, all models, WELFake and ISOT |
| docs/results/cross_dataset.md | WELFake∖ISOT ↔ ISOT F1 matrix, with/without artefact removal; artefact-only classifier accuracy; the ISOT ⊂ WELFake overlap numbers; discussion |
| docs/figures/cm_*.png, docs/figures/roc_*.png | Confusion matrices and ROC curves per model/dataset |
| docs/results/liar_head.md | 3-way (and mapped 6-way) accuracy / macro-F1 vs. Wang (2017) |
| docs/results/stance_fever.md | Stance accuracy / macro-F1 / CM |
| docs/results/error_analysis.md | ≥ 20 misclassified items: id, truncated text, true, predicted, p_fake, category, comment |
| src/eval/eval_models.py, src/eval/eval_stance.py | Scripts behind make eval-models |

Definition of Done

- ☐ Test-set table complete for NB, LR, SVM, DistilBERT on both WELFake and ISOT (in-domain). — NB/LR/SVM done on both; DistilBERT row deferred to ESE.

- ☒ Cross-dataset table has all four cells (W∖I→W∖I, W∖I→I, I→W∖I, I→I, where W∖I = WELFake minus the ISOT articles) × {raw, artefact-removed}; F1 drop quantified in one sentence; the overlap (≈ 99.6 % of ISOT inside WELFake) stated next to the table.

- ☒ Artefact-only classifier accuracy on ISOT reported (expected very high) and discussed as leakage.

- ☐ CM + ROC figures exist for every model; DistilBERT CM annotated with counts and percentages. — done for NB/LR/SVM × WELFake/ISOT; DistilBERT CM deferred to ESE.

- ☒ error_analysis.md has ≥ 20 categorised examples and a category-frequency table. (25 examples, 310 errors categorised, LinearSVC)

- ☐ Objective O1 checked: DistilBERT macro-F1 ≥ 0.95 on WELFake test (or the shortfall explained). — not checked, deferred to ESE (no DistilBERT test number; the 20k-subset val 0.987 must not be quoted as O1).

- ☒ make eval-models regenerates every number and figure above from the saved checkpoints. (for the classical models)

Verify in ≤ 3 minutes. cat docs/results/classifier_table.md docs/results/cross_dataset.md; open docs/figures/cm_distilbert_welfake.png; head -40 docs/results/error_analysis.md; optionally make eval-models (start before the viva; ≈ 10 min on CPU).

Likely viva questions

- Why does ISOT give ~99 % and why is that suspicious? ISOT’s real articles are all Reuters (“WASHINGTON (Reuters) –” datelines) and its fakes come from a few sites with fixed trailers; a classifier trained only on those artefacts already scores very high, so the number measures source style, not truth.

- What does macro-F1 tell you that accuracy does not? It averages per-class F1 equally, so ignoring a minority class is punished; on balanced WELFake they agree, on LIAR 3-way and the 5-class Live Claims Set (UNVERIFIABLE is rare) they diverge.

- What does the cross-dataset drop mean for your project? Style-based classifiers learn dataset-specific cues; the drop (larger after artefact removal is undone) is the empirical reason our verdict comes from evidence, not the classifier.

- Why WELFake∖ISOT ↔ ISOT and not WELFake ↔ ISOT? WELFake was assembled from Kaggle + McIntire + Reuters/ISOT + BuzzFeed, so ≈ 99.6 % of ISOT is verbatim inside WELFake (≈ 79 % of ISOT val/test rows sit in WELFake train); “train WELFake → test ISOT” is a train-on-test number (MSE1 preview 0.985 macro-F1 vs 0.83 for ISOT → WELFake). We remove the hash-matched articles and their MinHash near-duplicates from the WELFake side to get two disjoint domains.

- Interpret this confusion matrix. Rows = true, columns = predicted; the fake→real cell is the dangerous one for users (missed fakes); we report it separately as fake-class recall.

- How do you get ROC-AUC for LinearSVC without probabilities? From decision_function margins (AUC is threshold-free), or CalibratedClassifierCV if calibrated probabilities are needed.

- How was the stance model evaluated on FEVER? 3k balanced dev claims with gold Wikipedia evidence (text from copenlu/fever_gold_evidence, premise = “Page title: sentence”); NEI claims paired with the Papelo-retrieved sentences shipped for them; accuracy / macro-F1 / CM. Zero-shot: the model card lists SNLI + MultiNLI only, no FEVER. Result 0.7267 accuracy / 0.7121 macro-F1 — O4 (≥ 0.85) not met; 47.9 % of NEI pairs are predicted REFUTES. Still optimistic for news-domain evidence (FEVER claims are short rewrites of the gold sentence).

- Most common error category and fix? <fill from error_analysis.md> — e.g., long articles truncated at 256 tokens → use head + tail truncation; satire → satire-domain list (rule R0).

# 6. Criterion 4 — Research Paper: Methodology (2.5 marks)

What we deliver. paper/main.tex §III Datasets & Preprocessing (condensed §10–11, leakage audit), §IV Methodology (pipeline figure; claim identification score h; retrieval — ddgs / Wikipedia / Google Fact Check / offline FAISS; stance via NLI cross-encoder; temporal check with N = 6 months; fusion decision table R0–R9; confidence formula), §V Experimental Setup (splits, hyperparameters, hardware, seeds). Owners: Navishka §III, Naitik §IV-models, Naveen §IV-retrieval/stance, Prateek §V; Nikhil assembles.

Artefacts

| Path | What it shows |
| --- | --- |
| paper/main.tex §III–V, paper/refs.bib | IEEEtran two-column text, ≈ 2.5 pages, ≥ 20 references |
| paper/figures/pipeline.pdf | Architecture figure (matches §9 of the master doc and the code) |
| Table: datasets (name, size, labels, role); Table: fusion rules R0–R9 | Reproduced from master §10 and §14.2 |
| make paper (latexmk) → paper/main.pdf | Builds without errors |

Definition of Done

- ☒ Every module named in §IV exists as code under src/ (claims, evidence, stance, temporal, fusion) — an examiner can cross-check.

- ☒ Rule table in the paper equals src/fusion/rules.py and fusion.yaml (τ = 0.6, N = 6, k = 5). (incl. the LANG pre-check)

- ☒ Pipeline figure has the same boxes as §9 of the master doc; dataset table numbers equal notebooks/00_datasets.ipynb output. (paper/figures/pipeline.{tex,pdf}, TikZ; UI and LIME boxes folded into input/output since they are ESE)

- ☒ §V lists seed 42, 80/10/10 split, the winning hyperparameters, RTX 2050/3050-class 4 GB / Colab T4, library versions. (classical winners; DistilBERT winner deferred)

Verify in ≤ 3 minutes. Open paper/main.pdf pages 2–4; compare the rule table with cat src/fusion/fusion.yaml; check the figure against docs/FakeNewsDetector_ProjectDetails.md §9.

Likely viva questions

- Why does the fusion rule let evidence override the classifier? The classifier learns writing style and dataset artefacts (see cross-dataset results); evidence + stance checks facts. So the invariant is: evidence decides, the classifier only adjusts confidence ±0.10 and breaks the single-source tie (R8).

- What happens when no evidence is found? R1 fires → UNVERIFIABLE with confidence 1 − max(agreement, 0.2), plus the statement “this does not mean the claim is false”. The classifier never turns that into FAKE/REAL.

- Why rules instead of a learned fusion? ~100 labelled end-to-end items are too few to learn a 5-class combiner; rules are auditable (rule_fired is returned) and match how fact-checkers reason. Learned fusion is a listed stretch goal.

- Why an NLI cross-encoder rather than a bi-encoder or LLM? Cross-encoders read claim and evidence jointly (best accuracy for 3-way stance), run on CPU at ~0.15 s/pair, and cannot hallucinate evidence (NFR-3).

- How does the temporal check work? Old-news flag = recency cue in the text AND (post date − median date of supporting evidence) ≥ 6 months; out-of-context = GPE/DATE entity conflict with ≥ 2 supporting passages; headline–body mismatch via NLI with p ≥ 0.7.

- How is PARTIALLY TRUE distinguished from MISLEADING? PARTIALLY TRUE (R5/R6): main claim supported, another important claim refuted. MISLEADING (R4): main claim supported but a temporal/context flag is set.

# 7. Criterion 5 — Research Paper: Results (2.5 marks)

What we deliver. paper/main.tex §VI Results with (a) the model-comparison table (test accuracy / P / R / macro-F1 / ROC-AUC for NB, LR, SVM, DistilBERT on WELFake and ISOT), (b) the tuning table (DistilBERT sweep summary; best classical config per model), (c) the cross-dataset table (WELFake∖ISOT ↔ ISOT) with artefact-removal ablation, the artefact-only baseline and the ISOT ⊂ WELFake overlap statement in the dataset paragraph, (d) stance results on FEVER, (e) LIAR 3-way results, (f) DistilBERT confusion matrices as figures, (g) preliminary end-to-end results on the ≥ 60 labelled Live Claims items. Every table is generated from docs/results/*.md.

Artefacts

| Path | What it shows |
| --- | --- |
| paper/main.tex §VI | Tables I–V + Figs (CM, ROC, training curves) |
| paper/figures/cm_distilbert_welfake.pdf, roc_all.pdf, sweep_distilbert.pdf | Exported from docs/figures/ |
| docs/results/*.md | Source of truth for every number in the paper |

Definition of Done

- ☒ Every number in §VI equals the corresponding cell in docs/results/ (spot-check three cells at random).

- ☒ Tables: model comparison, tuning, cross-dataset, stance; Figures: pipeline, CM, ROC, sweep curve. (sweep shown as a table — only 3 points at one max_len; stance CM, WELFake ROC)

- ☒ Each table has one paragraph of interpretation (what it shows, what it implies).

- ☐ Preliminary e2e numbers labelled “preliminary (n = 60)”; ESE additions listed in one sentence. — no e2e numbers exist yet; the paper says “deferred to ESE” and lists the ESE additions in one sentence.

- ☒ Draft ≈ 5 pages total (§I–VI), compiles with make paper. (8 pp. incl. references and stub §VII–VIII)

Verify in ≤ 3 minutes. Open paper/main.pdf §VI; pick any three numbers and grep them in docs/results/classifier_table.md / cross_dataset.md.

Likely viva questions

- Which of your results are final and which are preliminary? Classifier, tuning, cross-dataset, LIAR and stance tables are final; e2e / ablation / latency arrive at ESE.

- How do you make sure paper numbers match the code? All tables originate from make eval-models output in docs/results/; the paper cites the commit hash and the seed.

- What is the single most important result so far? The cross-dataset drop versus in-domain ~99 %: it justifies the evidence-based architecture.

- Why report ROC-AUC alongside macro-F1? AUC is threshold-free and shows ranking quality; macro-F1 shows performance at the operating threshold used in the app.

- What will change in §VI by ESE? e2e 5-class confusion matrix, UNVERIFIABLE precision, ablation (classifier-only / +evidence / +temporal / offline-only), latency, 5 case studies, comparison table.

# 8. Demo Script for the Viva (10 minutes)

Pre-start (before entering): MODE=offline make run already up on port 8000; docs/results/ and figures open in tabs; paper/main.pdf open; phone hotspot as backup.

| Time | Presenter | Action |
| --- | --- | --- |
| 0:00–1:00 | Naitik | One slide: MSE 1 recap (3 lines) → what is new for MSE 2 → what is deferred to ESE (§2 above). |
| 1:00–3:00 | Naitik | Model Training: classifier_table.md; train_distilbert.png loss/F1 per epoch; trainer_state.json; state config (fp16, 256, 16, seed 42, wall-clock, GPU). |
| 3:00–4:30 | Naitik | Tuning: gridsearch_svm.csv top rows; distilbert_sweep.md — which config won, what lr 5e-5 did, val-vs-test gap; fusion.yaml. |
| 4:30–6:00 | Navishka | Result Analysis: cross_dataset.md and the artefact-only ISOT classifier (leakage story); cm_distilbert_welfake.png; two entries from error_analysis.md. |
| 6:00–8:00 | Prateek + Naveen | Live /analyze (offline): curl localhost:8000/health → then curl -s -X POST localhost:8000/analyze -H 'content-type: application/json' -d '{"input_type":"headline","text":"<LIAR-style claim>","mode":"offline","k":3}'. Walk the JSON: claims → evidence cards (source, date, cosine, stance p) → rule_fired → verdict + confidence. Second call with a hyper-local claim → R1 → UNVERIFIABLE. |
| 8:00–9:00 | Naveen | Stance + index: stance_fever.md (accuracy vs. O4 target, caveat), data/index/ stats (14k vectors, < 30 MB, < 2 s query). |
| 9:00–10:00 | Nikhil | Paper: paper/main.pdf §III–VI — pipeline figure, rule table, results tables; state that every number is traceable to docs/results/. Open for questions. |

Everyone answers questions on every module.

# 9. Pre-MSE 2 Checklist (day before) and Known Gaps

Day-before checklist

- ☐ Fresh clone → make setup && make index succeeds; MODE=offline make run answers /health on the demo laptop with Wi-Fi off.

- ☐ make eval-models run once more; docs/results/ and docs/figures/ timestamps newer than the last model change.

- ☐ Two demo inputs rehearsed (one that returns evidence from the offline index, one that returns UNVERIFIABLE); expected rule_fired written on the slide.

- ☐ paper/main.pdf compiled; three numbers spot-checked against docs/results/.

- ☐ Printed: this document, classifier_table.md, cross_dataset.md, distilbert_sweep.md, the CM figure.

- ☐ Checkpoints uploaded to HF Hub; data/models/ present on the demo laptop; requirements.txt pinned.

- ☐ Every member can state the five classes, the fusion invariant, and their own module in 30 s.

- ☐ Evidence-of-work log (§10) filled and printed.

Known gaps and honest answers

| Likely challenge | Honest answer |
| --- | --- |
| “The UI is basic / no LIME yet.” | Scheduled for weeks 13–14 per the plan; MSE 2 is the modelling milestone. The JSON already contains everything the UI will render. |
| “Only 60 Live Claims items.” | Labelling reaches ~100 by week 14; e2e numbers are marked preliminary. |
| “Stance model not fine-tuned.” | Correct — and zero-shot it does not meet O4 on FEVER (0.7267 vs ≥ 0.85; the NEI class is the weak spot). Planned ESE fixes: REFUTES threshold tuned on FEVER train pairs, then the optional 1-epoch fine-tune. |
| “WELFake 95 %+ is easy.” | Agreed — that is why we report cross-dataset and artefact-only numbers, and why evidence, not the classifier, decides. |
| “Online retrieval untested at scale.” | ddgs + Wikipedia work with caching; Google Fact Check key obtained; rate limits mitigated by the SQLite cache and offline mode. |
| “Fusion thresholds tuned on 30 items.” | Yes — reported as preliminary; frozen in fusion.yaml; revisited with the full Live Claims Set at ESE. |

# 10. Evidence-of-Work Log (template)

| Date | Member | Item | Link / path |
| --- | --- | --- | --- |
| 2026-09-30 | Naitik Kukreja | GridSearchCV NB/LR/SVM complete | docs/results/gridsearch_*.csv |
| 2026-10-02 | Naveen | Offline FAISS index built | data/index/, src/evidence/offline_index.py |
| 2026-10-09 | Naitik Kukreja | DistilBERT sweep + full retrain | docs/results/distilbert_sweep.md, data/models/distilbert-welfake-v1/ |
| 2026-10-25 | Prateek Srivastava | Fusion v1 + /analyze offline e2e | src/fusion/, src/api/ |
| 2026-11-01 | Nikhil | Paper §III–VI draft; figures | paper/main.tex, paper/figures/ |
| <date> | <member> | <item> | <path / commit / URL> |